SEVENTH FRAMEWORK PROGRAMME

Information and Communication Technologies

Grant agreement for:   Small or medium-scale focused research project

Annex I - “Description of Work”

Project acronym: MOLTO Enlarged EU

Project full title: Multilingual On-Line Translation

Grant agreement no.: 288317

| Beneficiary Number | Beneficiary name | Beneficiary short name | Country | Project Entry month | Project Exit Month |
| --- | --- | --- | --- | --- | --- |
| 1 (coordinator) | Goeteborgs universitet | UGOT | Sweden | 1 | 39 |
| 2 | Helsingin yliopisto | UHEL | Finland | 1 | 39 |
| 3 | Universitat Politècnica de Catalunya | UPC | Spain | 1 | 39 |
| 4 | Ontotext AD | Ontotext | Bulgaria | 1 | 39 |
| 5 | Matrixware GmbH | MXW | Austria | 1 | 23/04/2010 |
| 6 | Be Informed | BI | The Netherlands | 21 | 39 |
| 7 | University of Zurich | UZH | Switzerland | 21 | 39 |

# Table of contents

Index of tables	4

1	Overall budget	5

1.1	Budget Breakdown of the extension	5

1.2	Budget Breakdown of the overall project (including the extension)	5

2	Project summary	6

3	Concept and objectives, progress beyond state of the art, S/T methodology and work plan	7

3.1	Concept and project objectives	7

3.2	Progress beyond the state of the art	12

3.2.1	Multilingual grammars	14

3.2.2	Grammar-ontology interoperability for translation and retrieval	16

3.2.3	Grammar engineering for new languages	18

3.2.4	Translator’s tools	21

3.2.5	Robust and statistical translation methods	24

3.2.6	Productivity and usability	27

3.2.7	Translation quality	27

3.3	S/T Methodology and associated work plan	29

3.3.1	Overall strategy and general description	29

3.3.2	Timing of work packages and their components	32

3.3.3	Work package list/overview	33

3.3.4	Work package descriptions	37

3.3.5	Efforts for the full duration of the project	50

3.3.6	List of milestones and planning of reviews	51

4	Implementation	52

4.1	Management structure and procedures	52

4.1.1	The Coordinator	52

4.1.2	The Administrative Management	53

4.1.3	Steering Group	53

4.1.4	Work Package Leaders	53

4.1.5	Management of Gender Aspects	53

4.1.6	Advisory Board	54

4.2	Beneficiaries	54

4.2.1	UGOT, Goeteborgs universitet	54

4.2.2	UHEL, Helsingin yliopisto	56

4.2.3	UPC, Universitat Politecnica de Catalunya	57

4.2.4	Ontotext, Ontotext AD	59

4.2.5	Mxw, Matrixware GmbH	61

4.2.6	University of Zurich	62

4.2.7	Be Informed	63

4.3	Consortium as a whole	65

4.4	Resources to be committed	67

5	Potential impact	69

5.1	Strategic impact	69

5.2	Plan for the use and dissemination of foreground	72

5.2.1	Intellectual property	74

5.2.2	References	74

Appendix X to Annex I – Description of Work	80

1.  Foreword	80

2.  Project Documentation	80

3.  Technical Reviews	81

4.  Reporting to the Project Officer	81

5.  Meetings	82

6.  Clustering and Concertation	83

# Index of tables

Table 3-1: List of deliverables	33

Table 3-2. List of deliverables for MOLTO Enlarged EU	35

Table 3-3. WP1: Management	37

Table 3-4. WP2: Grammar developer’s tools	38

Table 3-5. WP3: Translator’s tools	39

Table 3-6. WP4: Knowledge Engineering	40

Table 3-7. WP5: Statistical and robust translation	41

Table 3-8. WP6: Case study: mathematics	42

Table 3-9. WP7: Case study: patents	43

Table 3-10. WP8: Case study: cultural heritage	44

Table 3-11. WP9: User requirements and evaluation	45

Table 3-12. WP10: Dissemination and exploitation	46

Table 3-13. WP11: Multilingual semantic wiki	47

Table 3-14. WP12: Interactive knowledge-based systems	48

Table 3-15. Effort table supported by the extension	50

Table 3-16. Effort of the full project	50

Table 4-1. Personnel employed by the MOLTO Enlarged EU project	68

# Overall budget

## Budget Breakdown of the extension

| Participant | Indirect | RTD / Innovation | Demonstration | Management | Other | Total | Requested EU contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (A) | (B) | (C) | (D) | (A+B+C+D) |  |
| UGOT | S | 76.000 € | 0 | 0 € | 0 € | 76.000 € | 57.000 € |
| UZH | S | 307.200 € | 0 | 25.600 € | 0 € | 332.800 € | 256.000 € |
| BI | A | 266.000 € | 0 | 57.500 € | 0 € | 323.500 € | 257.000 € |
| UHEL | S | 40.000 € | 0 | 0 € | 0 € | 40.000 € | 30.000 € |
| Total |  | 689.200 € | 0 | 83.100 € | 0 € | 772.300 € | 600.000 € |

## Budget Breakdown of the overall project (including the extension)

| Participant | Indirect | RTD / Innovation | Demonstration | Management | Other | Total | Requested EU contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | (A) | (B) | (C) | (D) | (A+B+C+D) |  |
| UGOT | S | 788.800 € | 0 | 288.600 € | 0 € | 1.077.400 € | 880.200 € |
| UHEL | S | 638.400 € | 0 | 52.200 € | 0 € | 690.600 € | 531.000 € |
| UPC | A | 732.000 € | 0 | 53.000 € | 0 € | 785.000 € | 602.000 € |
| Ontotext | S | 515.200 € | 0 | 56.800 € | 0 € | 572.000 € | 443.200 € |
| MxW | A | 0 € | 0 | 6.400 € | 0 € | 6.400 € | 6.400 € |
| UZH | S | 307.200 € | 0 | 25.600 € | 0 € | 332.800 € | 256.000 € |
| BI | A | 266.000 € | 0 | 56.700 € | 0 € | 322.700 € | 256.200 € |
| Total |  | 3.247.600 € | 0 | 539.300 € | 0 € | 3.786.900 € | 2.975.000 € |

# Project summary

MOLTO’s goal is to develop a set of tools for translating texts between multiple languages in real time with high quality. Languages are separate modules in the tool and can be varied; prototypes covering a majority of the EU’s 23 official languages will be built.

As its main technique, MOLTO uses domain-specific semantic grammars and ontology-based interlinguas. These components are implemented in GF (Grammatical Framework), which is a grammar formalism where multiple languages are related by a common abstract syntax. GF has been applied in several small-to-medium size domains, typically targeting up to ten languages but MOLTO will scale this up in terms of productivity and applicability.

A part of the scale-up is to increase the size of domains and the number of languages. A more substantial part is to make the technology accessible for domain experts without GF expertise and minimize the effort needed for building a translator. Ideally, this can be done by just extending a lexicon and writing a set of example sentences.

The most research-intensive parts of MOLTO are the two-way interoperability between ontology standards (OWL) and GF grammars, and the extension of rule-based translation by statistical methods. The OWL-GF interoperability will enable multilingual natural-language-based interaction with machine-readable knowledge. The statistical methods will add robustness to the system when desired. New methods will be developed for combining GF grammars with statistical translation, to the benefit of both.

The MOLTO Enlarged EU proposal adds two countries (Switzerland and The Netherlands) and two work packages. The Semantic Wiki work package builds a system that integrates the functionalities of MOLTO tools with a collaborative environment, where users can create content in different languages, and all edits become immediately visible in all languages, via automatic semantic-based translation. The Interactive Knowledge-Based System work package puts MOLTO technology to use in an enterprise environment, for the localization of end-user oriented systems to new languages and the generation of high-quality explanations in natural language. In this work package, translation grammars are moreover constructed within the participating company by non-expert staff without the intervention of grammar specialists.

MOLTO technology will be released as open-source libraries, which can be plugged in to standard translation tools and web pages and thereby fit into standard workflows. It will be demonstrated in web-based demos and applied in three case studies: mathematical exercises in 15 languages, patent data in at least 3 languages, and museum object descriptions in 15 languages.

# Concept and objectives, progress beyond state of the art, S/T methodology and work plan

## Concept and project objectives

The MOLTO project is rooted in two lines of research. One is the GF approach to multilingual grammars and interlingua-based translation pioneered by the UGOT site since the early 1990’s. The other line is semantic web technology, providing structured data that can be used as the basis of GF translation. The time is ripe to put these lines together and develop a solution to the increasingly urgent problem of real-time multilingual translation of web documents with high quality. This requires a consortium with a variety of competences. While UGOT stands for the multilingual GF technology, Ontotext represents web technology. UPC is the main responsible for scaling up GF translation with statistical methods. UHEL contributes with the integration of MOLTO techniques with standard translation tools and workflows. To show the generality of the techniques, three very different case studies are performed: mathematical exercises (main responsible UPC), patents (Mxw), and cultural heritage (UGOT).

MOLTO builds on the results of several earlier projects, in particular the following European projects:

1.	TYPES, a series of networks of excellence, developing semantic representations and interactive systems based on type theory and also GF (UGOT)

2.	TALK, Tools for Ambient Linguistic Knowledge, developing GF and the resource grammar library (UGOT)

3.	WebALT, Web Advanced Learning Technologies, developing GF and multilingual translation in the mathematics domain (UHEL, UPC)

4.	JEM, Joining Educational Mathematics, dissemination and further development of GF and multilingual translation in the mathematics domain (UHEL, UPC, UGOT)

5.	TAO, Transitioning Applications to Ontologies, developing tools for transitioning legacy web applications to the semantic web (Ontotext)

6.	TC-STAR, Technology and corpora for speech-to-speech translation, integrating human knowledge in data-driven translation systems (UPC)

The following table shows the main achievements of the named project from the MOLTO point of view and how MOLTO builds on them.

| Project | Result | Advancement |
| --- | --- | --- |
| TYPES | semantics and interaction | natural language interface |
| TALK | domain grammars | scaling up domain grammars |
| WebALT | multilingual mathematics | enhanced grammar and tools |
| JEM | dissemination of WebALT | extended domains and user base |
| TAO | adaptation of ontologies | adaptation of ontology-based grammars |
| TC-STAR | hybrid systems | new kinds of hybrid systems |

The mission of the MOLTO project is thus to enable multilingual translation with high quality, and with a level of speed and automation sufficient for real-time translation tasks. An extreme use case for the task is a multilingual wiki page, such as seen in Wikipedia. The following desired features characterize this use case:

1.	many languages (currently 264 languages in Wikipedia)

2.	many contributors (hundreds of thousands in Wikipedia)

3.	frequent updates (average in Wikipedia close to 20 per article)

4.	synchrony between languages (the same information in different languages; updates in one language propagated to the others)

5.	high quality (grammatically and stylistically flawless text)

The goal of synchrony is where the need of translation comes in. Wikipedia is based on the voluntary work of human translators. but the frequency of updates and the multitude of languages make it impossible to achieve full synchrony by human translation. Consequently, a vast majority of the articles can only be found in one language: there are 2.8 million articles in English, but only 0.9 million in the second-largest Wikipedia language, German. Only 25 languages have more than 0.1 million articles. Automatic translation is the only conceivable way to maintain any kind of synchrony through languages and updates.

The above use case is of course highly relevant to the European reality, a union of countries with 23 official languages, where information from all aspects of life needs to be freely exchanged for mutual benefit.

The best state-of-the-art translation tools, Google translation and Systran are far from being capable of tasks like the translation of Wikipedia. One problem is the number of languages covered by them, which is way below 264 (currently 41 in Google and 15 in Systran). The essential problem, however, is quality. Even though Google and Systran translations are usually good enough to give an idea of the contents of a text, they are often grammatically and semantically flawed. Thus they cannot be used in tasks where reliability is required. While machine translation is occasionally performed on Wikipedia articles for purposes of information search, it is never used for the purpose of creating Wikipedia content, except perhaps as an aid for human translators.

The MOLTO project aims to provide technology which can simultaneously achieve the five goals stated above. We do not promise to scale up to the dimensions of the entire Wikipedia, but we aim to produce, as one demonstration of MOLTO technology, a set of articles in the domain of cultural heritage. The number of languages we aim to cover simultaneously is 15, which will include 12 of the 23 official languages of the European Union. The 12 EU-languages are Bulgarian, Danish, Dutch, English, Finnish, French, German, Italian, Polish, Romanian, Spanish, and Swedish, and the 3 non-EU languages are Catalan, Norwegian, and Russian.

The main respect in which the MOLTO technology does not reach all the way up to the Wikipedia task is its use of restricted language. This is the way in which we can achieve the goals stated. The reason is that it is impossible to combine large coverage with high precision in automatic translation. This dilemma was first noted by Bar-Hillel (1964). The main-stream systems like Google translation and Systran opt for coverage, but the choice of precision via restriction of language is not new to MOLTO; the most successful and influential example is perhaps the METEO system, which translates weather reports between English and French with high quality (Chandioux 1977). What MOLTO adds to the state of the art is to make restricted language translation much more practical and scalable than ever before.

The main limitation of restricted language translation is obviously that it cannot cope with all text. It is therefore not well adapted for translating already existing documents, but should target tasks in which the translatable content is created in the first place. Even in such tasks, the current state of the art poses two severe problems:

•	The development cost problem: a large amount of work is needed for building translators for new domains and new languages.

•	The authoring problem: since the method does not work for all input, the author of the source text of translation—for instance, a person writing or updating Wiki articles—may need special training to write in a way that can be translated at all.

These two problems have probably been the main obstacles to making high-quality restricted language translation more wide-spread in tasks where it would otherwise be applicable. The main tenets of MOLTO concern solving these problems:

•	Development: we can decrease the effort of developing restricted language translators radically.

•	Authoring: we can make it possible to translate restricted language without preparatory training and without changing the work flow of content production.

MOLTO addresses these problems by creating tools that help developers of translation systems on the one hand, and authors and translators—i.e. the users of the systems—on the other. We believe that we can improve both the development and use of restricted language translation by an order of magnitude, as compared with the state of the art. As for development costs, this means that a system for many languages and with adequate quality can be built in a matter of months rather than years. As for authoring, this means that content production does not require the use of manuals or involve trial and error, both of which can easily make the work ten times slower than normal writing.

Besides creating translation tools, MOLTO will also explore the two-way interoperability of grammars with Semantic Web conceptual models (ontologies) and knowledge bases. In the last years, a rapidly increasing amount of various data sets has been made available in a machine readable form, through W3C standards like the Resource Description Framework (RDF, the Web Ontology Language (OWL) and initiatives like Linked Open Data (LOD ). LOD alone points to almost one hundred data sets, semantically aligned between each other, capturing various areas of life, from Wikipedia structured exports, through to FOAF profiles, thesauri like WordNet, movie and music databases, and all the major scientific bio-medical data sets. A part of these riches will be used in MOLTO through a highly scalable semantic data representation infrastructure, to provide MT tools with data sets containing named entity profiles and lexical knowledge.

The grammar-based MT will thereby benefit from semi-automatic creation of abstract grammars from ontologies, and potentially use the knowledge base for disambiguation on the lexical level. In the opposite direction of interoperability, from grammar to ontology, the knowledge sets will be enriched with the conceptual models captured in the grammars and the capability to render natural language as machine readable knowledge on the level of concepts, entity instances and relationships, for the purposes of both knowledge acquisition and retrieval. This interoperability will heavily effect the internal and presentation layers of the use case prototypes, providing the general user with the possibility to type in natural language to query the knowledge base, and get back grammatically sound textual representations of the resulting structured knowledge. The query functionality will be available in all languages covered by the corresponding document translation system.

Extensive case studies will be carried out to test and evaluate the tools on sufficiently different areas to show that the technology is generally applicable: mathematical teaching material, descriptions of museum objects, and patents. On these areas, we will show that

•	translators can be created with reasonable effort,

•	the translation tools are easy to use and fit within normal workflows,

•	translation quality is significantly improved in comparison to earlier tools,

•	translations quality can reach perfection in conveying the information contained in the source, in a grammatically flawless target language,

•	domain specific background structured knowledge allows rapid translator creation, improves translation quality, and provides cross-language retrieval,

•	NL (natural language) querying and results dramatically improve the usability of the systems.

The translators for mathematics and museum objects will build upon existing formalized knowledge representations. They will use ontologies as a natural starting point for meaning-preserving restricted language translation, and use ontology-based technology for semantic information retrieval and natural language querying (in any target language) on the translated documents and domain knowledge bases.

The patent translation task is an opening to non-restricted language. There is a database of legacy documents, and no ready-made ontology is available with sufficient coverage of the domain. This is where robustness has to be introduced in the MOLTO tools. This problem will be studied by extending MOLTO’s rule-based translation methods with statistical translation. Focusing on patents from the bio-medical and pharmaceutical industries, the machine translation (MT) and information retrieval in this use case will benefit from

existing structured knowledge bases like Linked Life Data (LLD), aligning EntrezGene, Gene Ontology, Medical Subject Headings and almost 20 others from the domain covering symptoms, side effects, pathway interactions and drugs; patent classification taxonomies like IPC; generic patent ontology PROTON Patents (currently under development by Ontotext and Matrixware); and DBPedia for open domain entity descriptions.

Statistical methods have a dominating role in today’s machine translation research. Their advantages include robustness (any input can be translated) and productivity (manual rule writing is avoided). While MOLTO has a rule-based approach to both these issues, we are also interested in combining rule-based and statistical methods in optimal ways. We try to find new methods to improve robustness without sacrificing quality. Using these methods, we aim to provide a continuous scale of choices on how much manual intervention is involved to improve the quality.

Enlarged project

The proposed extension of MOLTO introduces two new partners and two new work packages.

WP11 extends the goals of the project with a multilingual wiki system, which actually carries out the “wikipedia” scenario mentioned at the beginning of the previous section.  This system works as the user interface to the MOLTO tools, integrating the tools for system development and authoring. Thus a multilingual MOLTO wiki, fed by GF resource grammars, ontologies, and reasoning tools, can be extended to any domain of knowledge and adapted to its terminology and idiom, usable in any MOLTO language. The wiki system permits collaborative editing of a common web page, where input can be made in any language, and the result is immediately readable in all the other languages. Editing the documents is complemented by a tool for extending the ontology, vocabulary, and even the grammar. The technology in WP11 is inspired by UZH's tool AceWiki (http://attempto.ifi.uzh.ch/acewiki/, (Kuhn, T., 2008)), – a collaborative wiki-style environment for developing ACE texts and reasoning about them. AceWiki is built for Attempto Controlled English (ACE, see (Fuchs, N. E., K. Kaljurand, and T. Kuhn 2008).) – a subset of natural English with precisely defined syntax and semantics, and focused on the use of this language in bidirectional interfaces to logical formalisms (e.g. rule and ontology languages and query systems). ACE is currently the state of the art in controlled natural language (CNL), with user groups in both Academia and industry. ACE texts can be automatically and unambiguously translated into first-order logic and into other languages, particularly into OWL/SWRL (Kaljurand, K., 2007). As shown in (Angelov, K. & Ranta, A., 2010), ACE can be implemented in GF and ported to other languages by using the GF grammar library. In this way, further developing the Attempto tools makes MOLTO serve the CNL community and adapt the CNL techniques to the needs of high-quality translation. Combining the existing technologies and experience of the Grammatical Framework (GF) and the Attempto (http://attempto.ifi.uzh.ch/) projects provides the basis for the proposed wiki engine. The GF experience lies in the field of multilingual (translation) systems, where the syntax and semantics of the involved languages are given a precise formal definition that supports reliable translation. AceWiki integrates a predictive editor that allows users with no knowledge of the syntax of ACE (i.e. the restrictions that apply compared to full English) to successfully compose ACE texts. AceWiki also integrates a formal reasoner based on the Semantic Web Ontology Language (OWL). This allows for automatic consistency checking of the wiki articles, and automatic question answering of the ACE questions that are included in the wiki.

WP12 extends the goals of the project to the localization of interactive knowledge-based systems. Such systems permit user input and system output in different natural languages (Spreeuwenberg, S. et al., 2010, van Grondelle, J. et al., 2010). A typical scenario is a decision-making system, where the user fills in a questionnaire (in her own language), and the system computes a decision (by using databases, ontologies, and reasoning), and finally displays a decision and its explanation in the user's own language. On the internal decision-making level, the system is largely language-independent, and the challenge is thus to adapt the input and output to different languages. This is a growing need, but also a perfect match for the MOLTO tools. Moreover, this task brings in two new aspects, in comparison with the earlier MOLTO case studies:

- The grammar development is carried out exclusively by domain experts in the exploiting company, rather than by grammar experts at other MOLTO sites. By showing that this works in practice, and measuring the effort, will constitute a strong case for MOLTO technology if successful.

- When generating the explanations, we develop a supplementary level of NLG techniques to improve the readability of the text as compared with direct translation from machine-generated semantic data; this need doesn't arise so much in the other case studies, where  the source is human-generated.

## Progress beyond the state of the art

The single most important S&T innovation of MOLTO will be a mature system for multilingual on-line translation, scalable to new languages and new application domains.

The following table gives an overview of how MOLTO advances the state of the art. The baseline is the current capability of systems that permit automatic publishing quality translation, such as the WebALT mathematics translation and other comparable systems based on GF or other techniques. We are not comparing the progress with Google Translate and Systran here, because these systems don’t achieve the desired translation quality.

| Feature | Current | Projected |
| --- | --- | --- |
| Languages | up to 7 | up to 15 |
| Domain size | 100’s of words | 1000’s of words |
| Robustness | none | open-text capability |
| Development per domain | months | days |
| Development per language | days | hours |
| Learning (grammarians) | weeks | days |
| Learning (authors) | days | hours |

The single most important tangible product of MOLTO is a software toolkit, available via the MOLTO website. The toolkit is a family of open-source software products:

- a grammar development tool, available as an IDE and an API, to enable the use as a plug-in to web browsers, translation tools, etc, for easy construction and improvement of translation systems and the integration of ontologies with grammars

- a translator’s tool, available as an API and some interfaces in web browsers and translation tools

- a grammar library for linguistic resources

- a grammar library for the domains of mathematics, patents, and cultural heritage

All of these tools are portable to different platforms (operating systems, web browsers, small devices). All except the last are generic and portable to new domains and languages, as shown by the following table.

The number 18 of grammar library languages is the minimum number of languages we expect to be available at the end of MOLTO. The number 3 to 15 is the number of languages actually implemented in MOLTO’s domain grammars (3 in WP7, 15 in WP6 and WP8).

| Component portability | Devices | Domains | Languages |
| --- | --- | --- | --- |
| Grammar development | PC-size, web-based | any | any |
| Translation | PC-size, small device, web-based | any | any |
| Grammar library | PC-size, web-based | any | 18 |
| Domain grammars | PC-size, small device, web-based | specific | 3 to 15 |

The main impact is expected to be on how the possibilities of translation are viewed in general. The field is currently dominated by open-domain browsing-quality tools (Google translate and Systran), and domain-specific high-quality translation is considered expensive and cumbersome. MOLTO will change this view by making it radically easier to provide high-quality translation on its scope of application—that is, where the content has enough semantic structure—and it will also widen this scope to new domains. Socioeconomically, this will make web content more available in different languages, including interactive web pages. At the end of MOLTO, the technology will be illustrated in case studies that involve up to 15 languages with a vocabulary of up to 2,000 special terms (in addition to basic vocabulary provided by the resource grammar).

The generic tools developed MOLTO will moreover make it possible for third parties to create such translation systems with very little effort. Creating a translation system for a new language covering an unlimited set of documents in a domain will be as smooth (in terms of skill and effort) as creating an individual translation of one document.

Here are the principal measurable expected outcomes:

- languages treated simultaneously: up to 15

- domains with substantial applications: 4

- translation quality: “complete” or “useful” on the TAUS scale (Translation Automation Users Society)

- source authoring: the MOLTO tool for writing translatable controlled text can be learned in less than one hour, the speed of writing translatable controlled text is in the same order of magnitude as writing unlimited plain text

- localization of systems: the MOLTO tool for adding a language to a system can be learned in less than one day, and the speed of its use is in the same order of magnitude as translating an example text where all the domain concepts occur

The measurements of all these features are performed within WP9 in connection to the project milestones. The advisory group will confirm the adequacy and accuracy of the measurements.

Here are the links between the main objectives and the tasks in WP’s:

- adaptability of translation systems: WP2

- user friendliness and integration in workflows: WP3

- integration with semantic web technology: WP4

- usefulness on different domains: WP6,7,8

- scaling up towards more open text: WP5,7

- quality of translation: WP9

- wide user adaptation and exploitability: WP10

### Multilingual grammars

The main technology behind MOLTO is GF, Grammatical Framework (Ranta 2004). GF is a grammar formalism, akin to HPSG (Head-Driven Phrase Structure Grammar, Pollard and Sag 1994), LFG (Lexical Functional Grammar, Bresnan 1982) or TAG (Tree Adjoining Grammar, Joshi 1985)—that is, a mathematical model of natural language, equipped with a formal notation for writing grammars and a computer program implementing parsing and generation which are declaratively defined by grammars. The novel, and so far unique, feature of GF is the notion of multilingual grammars, which describe several languages simultaneously by using a common representation called abstract syntax; see Figure 1.

The core of a MOLTO translation system is a multilingual GF grammar, where meaning-preserving translation is automatically provided as a composition of parsing and generation via the abstract syntax, which works as an interlingua. This model of translation is different from approaches based on other comparable grammar formalisms, such as synchronous TAGs (Shieber and Schabes 1990), Pargram (Butt & al. 2002, based on LFG), LINGO Matrix (Bender and Flickinger 2005, based on HPSG), and CLE (Core Language Engine, Alshawi 1992). These approaches use transfer rules between individual languages, separate for each pair of languages.

Figure 1: A multilingual GF grammar with reversible mappings from a common abstract syntax to the 12 languages currently available in the GF Resource Grammar Library.

Being interlingua-based, GF translation scales up linearly to new languages without the quadratic blow-up of transfer-based systems. In transfer-based systems, as many as n(n1) components (transfer functions) are needed to cover all language pairs in both directions. In an interlingua-based system, 2n+1 components are enough: the interlingua itself, plus translations in both directions between each language and the interlingua. However, in GF, n+1 components are sufficient, because the mappings from the abstract syntax to each language (the concrete syntaxes) are reversible, i.e. usable for both generation and parsing.

The idea of multilingual GF grammars arose as an implementation of Curry’s distinction between tectogrammatical and phenogrammatical structure (Curry 1963). In GF, the tectogrammatical structure is called abstract syntax, following standard computer science terminology. It is defined by using a logical framework (Harper & al. 1993), whose mathematical basis is in the type theory of Martin-Löf (1984). Two things can be noted about this architecture, both showing improvements over state-of-the-art grammar-based translation methods.

First, the translation interlingua (the abstract syntax) is a powerful logical formalism, able to express the finest semantic structures such as context-dependencies and anaphora (Ranta 1994). In particular, it is more expressive than the simple type theory used in Montague grammar (Montague 1974) and employed in the Rosetta translation project (Rosetta 1998), which as a logic-based system has many similarities with MOLTO.

Second, GF uses a framework for interlinguas, rather than one universal interlingua. This makes the interlingual approach more light-weight and feasible than in systems assuming one universal interlingua, such as Rosetta and UNL, Universal Networking Language. It also gives more precision to special-purpose translation: the interlingua of a GF translation system (i.e. the abstract syntax of a multilingual grammar) can encode precisely those structures and distinctions that are relevant for the task at hand. Thus an interlingua for mathematical exercises (Caprotti 2006) is different from one for commands for operating an MP3 player (Perera and Ranta 2007). The expressive power of the logical framework is sufficient for both kinds of tasks.

### Grammar-ontology interoperability for translation and retrieval

Parallel to the first development efforts of GF in the late 1990’s, another framework idea was emerging in web technology: XML, Extensible Mark-up Language, which unlike HTML is not a single mark-up language but a framework for creating custom mark-up languages. The analogy between GF and XML was seen from the beginning, and GF was designed as a formalism for multilingual rendering of semantic content (Dymetman and al. 2000). XML originated as a format for structuring documents and structured data serialization, but a couple of its descendants, RDF(S) and OWL, developed its potential to formally express the semantics of data and content, serving as the fundaments of the emerging Semantic Web.

Both RDF(S) and OWL have been initially designed to express formal meaning representations of data and content in machine readable form. This approach needs, as it complements, GF-like techniques for rendering information, especially in regard to rendering natural language to machine readable semantic models (ontologies) and vice versa—grammatically sound textual representations of the formal knowledge.

Almost any meaning representation format is easy to convert into GF’s abstract syntax, which can then be mapped to different target languages. In particular the OWL language could be seen as a syntactic sugar for a subset of Martin-Löf’s type theory so it is trivial to embed it in GF’s abstract syntax. The opposite is not always feasible, but it is possible if the abstract syntax follows some restrictions. These restrictions also have the positive aspect that reasoning with the OWL subset is more efficient.

The translation problem defined in this way is radically different from the problem of translating plain text from one language to another. Many of the projects in which GF has been used involve precisely this: a meaning representation formalized as GF abstract syntax. Some projects build on previously existing meaning representation and address mathematical proofs (Hallgren and Ranta 2000), software specifications (Burke and Johannisson 2005, Beckert & al. 2007), and mathematical exercises (Caprotti 2006, in the European project WebALT). Other projects start with semantic modelling work to build meaning representations from scratch, most notably ones for dialogue systems (Ranta and Cooper 2004, Bringert & al. 2005, Perera and Ranta 2007) in the European project TALK. Yet another project, and one precisely corresponding to the introductory scenario of this proposal, is the multilingual Wiki system presented in (Meza Moreno and Bringert 2008). In this system, users can add and modify reviews of restaurants in three languages (English, Spanish, and Swedish). Any change made in any of the languages gets automatically translated to the other languages.

At the time of the TALK project, an emerging topic was the derivation of dialogue system grammars from OWL ontologies. A prototype tool for extracting GF abstract syntax modules from OWL ontologies was thereby built by Peter Ljunglöf at UGOT. This tool was implemented as a plug-in to the Protégé system for building OWL ontologies and intended to help programmers with OWL background to build GF grammars. Even though this tool remained as a prototype within the TALK project, it can be seen as a proof of concept for the more mature tools to be built in the MOLTO project.

In slightly simplified terms, the OWL-to-GF mapping translates OWL’s classes to GF’s categories and OWL’s properties to GF’s functions that return propositions. As a running example in this and the next section, we will use the class of integers and the two-place property of being divisible (“x is divisible by y”). The correspondences are as follows:

Class(pp:integer ...)  <==>   	cat integer ;

ObjectProperty(pp:div  <==>   	fun div :

domain(pp:integer)            	integer -> integer -> prop ;

range(pp:integer))

The GF-Protégé plug-in brings us to the development cost problem of translation systems. We have noticed that in the GF setting, building a multilingual translation system is equivalent to building a multilingual GF grammar, which in turn consists of two kinds of components:

•	a language-independent abstract syntax, giving the semantic model via which translation is performed;

•	for each language, a concrete syntax mapping abstract syntax trees to strings in that language.

In MOLTO, GF abstract syntax can also be derived from sources other than OWL (e.g. from OpenMath in the mathematical case study) or even written from scratch and then possibly translated into OWL ontologies, if the inference capabilities of OWL reasoning engines are desired. The CRM ontology (Conceptual Reference Model) used in the museum case study is already available in OWL.

MOLTO’s ontology-grammar interoperability engine will thus help in the construction of the abstract syntax by automatically or semi-automatically deriving it from an existing ontology. The mechanical translation between GF trees and OWL representations then forms the basis of using GF for translation in the Semantic Web context, where huge data sets become available in RDF and OWL in initiatives like Open Linked Data (LOD).

The interoperability between GF and ontologies will also provide humans with natural ways of interaction with knowledge based systems in multiple languages, expressing their need for information in NL and receiving the matching knowledge expressed in NL as well:

Human -> NL -> GF -> ontology -> GF -> NL -> Human

providing an entirely new dimension to the usability of semantics-based retrieval systems, and opening extensive structured bodies of knowledge in human understandable ways.

Previous work includes systems like QuestIO, AquaLog, CLONE, CLIE (Damljanovic and Bontcheva 2008) for controlled language—ontology interaction, which are limited mostly to one language and can benefit from deeper language analysis. In contrast MOLTO will expose language-ontology interoperability in all the target languages and additionally experiment with improving cross-language retrieval robustness through hybrid grammar-statistical methods resulting in the evaluation of several alternative paths in the knowledge graph, instead of failing to match results.

The semantic infrastructure in MOLTO will also act as a central multi-paradigm index for (i) conceptual models—upper-level and domain ontologies; (ii) knowledge bases; (iii) content and metadata as needed by the use cases (mathematical problems, patents, museum artefact descriptions); and provide NL-based and semantic (structured) retrieval on top of all modalities of the data modelled. In addition to the traditional triple model for describing individual facts,

<subject, predicate, object>

the semantic infrastructure, will build on quintuple-based facts,

<subject, predicate, object, named graph, triple set>

The infrastructure will include: inference engine (TRREE), semantic database (OWLIM), semantic data integration framework (ORDI) and a Multi-paradigm semantic retrieval engine, all of which are previous work, resulting from private (Ontotext) and public funding (TAO. TripCom). This approach will enable MOLTO’s baseline and use case driven knowledge modelling with the necessary expressivity of metadata-about-metadata descriptions for provenance of the diverse sources of structured knowledge (upper-level, domain specific and derived (from grammars) ontologies; thesauri; domain knowledge bases; content and its metadata).

### Grammar engineering for new languages

While abstract syntax construction is an extra task compared to many other kinds of translation methods, it is technically relatively simple, with cost moreover amortized as the system is extended to new languages. Concrete syntax construction can be much more demanding in terms of programming skills and linguistic knowledge, due to the complexity of natural languages. This task is where GF claims perhaps the highest advantage over other approaches to special-purpose grammars. The two main assets are:

•	Programming language support: GF is a modern functional programming language, with a powerful type system and module system supporting modular and collaborative programming and reuse of code.

•	RGL, the GF Resource Grammar Library, implementing the basic linguistic details of languages: inflectional morphology and syntactic combination functions.

The RGL covers twelve languages at the moment, shown in Figure 1; see also Khegai 2006, Ranta 2007, El Dada and Ranta 2007, and Angelov 2008. To give an example of what the library provides, let us first consider the inflectional morphology. It is presented as a set of lexicon-building functions such as, in English,

mkV : Str -> V

i.e. function mkV, which takes a string (Str) as its argument and returns a verb (V) as its value. The verb is, internally, an inflection table containing all forms of a verb. The function mkV derives all these forms from its argument string, which is the infinitive form. It predicts all regular variations: (mkV "walk") yields the purely agglutinative forms walk-walks-walked-walked-walking whereas (mkV "cry") gives cry-cries-cried-cried-crying, and so on. For irregular English verbs, RGL gives a three-argument function taking forms such as sing,sang,sung, but it also has a fairly complete lexicon of irregular verbs, so that the normal application programmer who builds a lexicon only needs the regular mkV function.

Extending a lexicon with domain-specific vocabulary is typically the main part of the work of a concrete syntax author. Considerable work has been put into RGL’s inflection functions to make them as "intelligent" as possible and thereby ease the work of the users of the library, who don’t know the linguistic details of morphology. For instance, even Finnish, whose verbs have hundreds of forms and are conjugated in accordance with around 50 conjugations, has a one-argument function mkV that yields the correct inflection table for 90% of Finnish verbs (Ranta 2008).

As an example of a syntactic combination function of RGL, consider a function for predication with two-place adjectives. This function takes three arguments: a two-place adjective, a subject noun phrase, and a complement noun phrase. It returns a sentence as value:

pred : A2 -> NP -> NP -> S

This function is available in all languages of RGL, even though the details of sentence formation are vastly different in them. Thus, to give the concrete syntax of the abstract (semantic) predicate div x y ("x is divisible by y"), the English grammarian can write

div x y = pred (mkA2 "divisible" "by") x y

The German grammarian can write

div x y = pred (mkA2 "teilbar" durch_Prep) x y

which, even though superficially using different forms from English, generates a much more complex structure: the complement preposition durch_Prep takes care of rendering the argument y in the accusative case, and the sentence produced has three forms, as needed in grammatically different positions (x ist teilbar durch y in main clauses, ist x teilbar durch y after adverbs, and x durch y teilbar ist in subordinate clauses).

The syntactic combinations of the RGL have their own abstract syntax, but this abstract syntax is not the interlingua of translation: it is only used as a library for implementing the semantic interlingua, which is based on an ontology and abstracts away from syntactic structure. Thus the translation equivalents in a multilingual grammar need not use the same syntactic combinations in different languages. Assume, for the sake of argument, that x is divisible by y is expressed in Swedish by the transitive verb construction y delar x (literally, "y divides x"). This can be expressed easily by using the transitive verb predication function of the RGL and switching the subject and object,

div x y = pred (mkV2 "dela") y x

Thus, even though GF translation is interlingua-based, there is a component of transfer between English and Swedish. But this transfer is performed when the grammar is compiled. In general, the use of the large-coverage RGL as a library for restricted grammars is called grammar specialization. The way GF performs grammar specialization is based on techniques for optimizing functional programming languages, in particular partial evaluation (Ranta 2004, 2007). GF also gives a possibility to run-time transfer via semantic actions on abstract syntax trees, but this option has rarely been needed in previous applications, which helps to keep translation systems simple and efficient.

As shown in Figure 1, the RGL is currently available for 12 languages, of which 9 are official languages of the European Union: Bulgarian, Danish, English, Finnish, French, German, Italian, Spanish, and Swedish. The other 3 are Catalan, Norwegian, and Russian. Work is in progress for several more languages, so that a complete inflectional morphology and large parts of syntax are already available for two EU languages (Polish and Romanian) as well as for Arabic and Hindi/Urdu. A collaborative project has been started for extending RGL to new languages: the GF Resource Grammar Summer School was held in August 2009..

Grammars for 16 new languages were started during the Summer School. Many of these are expected to deliver results by the end of 2009: for instance, the EU languages Dutch, Maltese, and Portuguese, the prospective EU languages Icelandic and Turkish, as well as Afrikaans and Japanese. Some of these languages will be integrated in the show-case web service in WP10.

In the MOLTO project, grammar engineering in GF will be further improved in two ways:

•	An IDE (Integrated Development Environment), helping programmers to use the RGL and manage large projects.

•	Example-Based Grammar Writing, making it possible to bootstrap a grammar from a set of example translations.

The former tool is a standard component of any library-based software engineering methodology. The latter technique uses the large-coverage RGL for parsing translation examples, which leads to translation rule suggestions. For example, the German rule for divisibility shown above can be derived from the example

div x y = "x ist teilbar durch y"

This technique has similarities with the explanation-based learning of the CLE and Regulus projects (Alshawi 1992, Rayner 2006). GF’s grammar specialization by partial evaluation has the advantage of mapping examples directly with the semantic structures of the interlingua.

### Translator’s tools

For the translator’s tools, there are three different use cases:

- restricted source

  - production of source in the first place

  - modifying source produced earlier

- unrestricted source.

Working with restricted source language recognizable by a GF grammar is straightforward for the translating tool to cope with, except when there is ambiguity in the text. The real challenge is to help the author to keep inside the restricted language. This help is provided by predictive parsing, a technique recently developed for GF (Angelov 2009). Incremental parsing yields word predictions, which guide the author in a way similar to the T9 method in mobile phones. The difference from T9 is, however, that GF’s work prediction is sensitive to the grammatical context. Thus it does not suggest all existing words, but only those words that are grammatically correct in the context. Figure 2 shows an example of the parser at work. The author has started a sentence as la femme qui remplit le formulaire est co ("the woman who fills the form is co"), and a menu shows a list of words beginning with co that are given in the French grammar and possible in the context at hand; all these words are adjectives in the feminine form.

Figure 2: French word prediction in GF parser, suggesting feminine adjectives that agree with the subject la femme.

Notice that the very example shown in Figure 2 is one that is difficult for n-gram-based statistical translators: the adjective is so far from the subject with which it agrees that it cannot easily be related to it.

Predictive parsing is a good way to help users produce translatable content in the first place. When modifying the content later, e.g. in a wiki, it may not be optimal, in particular if the text is long. The text can contain parts that depend on each other but are located far apart. For instance, if the word femme ("woman") in the previous example is changed to homme, the preceding article la has to be changed to l’, and the adjective has to be changed to the masculine form: thus connue ("known") would become connu, and so on. Such changes are notoriously difficult even for human authors and translators, and can easily leave a document in an inconsistent state. This is where another utility of the abstract syntax comes in: in the abstract syntax tree, all that is changed is the noun, and the regenerated concrete syntax string automatically obeys all the agreement rules. The process is shown in Figure 3. The one-word change generating the new set of documents can be performed by editing any of the three representations: the tree, the English version, or the French version. This functionality is implemented in the GF syntax editor (Khegai & al. 2003).

Pred known_A (Rel woman_N (Compl fill_V2 form_N))

the woman who fills the form is known

la femme qui remplit le formulaire est connue

–>

Pred known_A (Rel man_N (Compl fill_V2 form_N))

the man who fills the form is known

l’ homme qui remplit le formulaire est connu

Figure 3: Change in one word (boldface) propagated to other words depending on it (italics).

Restricted languages in the sense of MOLTO are close to controlled languages, such as Attempto (Fuchs & al. 2008); the examples shown in this section are actually taken from a GF implementation of Attempto Controlled English generalized to five languages (Ranta and Angelov 2009). However, unlike typical controlled languages, MOLTO does not require the absence of ambiguity. In fact, when a controlled language is generalized to new languages, lexical ambiguities in particular are hard to avoid.

The predictive parser of GF does not try to resolve ambiguities, but simply returns all alternatives in the parse chart. This is not always a problem, since it may be the case that the target language has exactly the same ambiguity and then it remains hidden in the translation. In practise this happens often in closely related languages. But if the ambiguity makes a difference in translation, it has to be resolved. There are two complementary approaches: using statistical models for ranking or using manual disambiguation. The statistical model can be used to compute the default most likely alternative, but as it may fail to produce the right prediction, the possibility of manual intervention is necessary. The syntax editor is very powerful in this case because it shows the entire abstract syntax tree, allowing a user to make such adjustments relatively easily. For users less versed in abstract syntax, however, a better choice is to show the ambiguities as different translation results. Then the user just has to select the right alternatives. The choice is propagated back in the abstract syntax, which has the cumulative effect that a similar ambiguity in a third language gets fixed as well. This turns out to be very useful in a collaborative environment such as Wikipedia.

Both predictive parsing and syntax editing are core functionalities of GF and work for all multilingual grammars. While the MOLTO project will exploit these functionalities with new grammars, it will also develop them into tools fitting better into users’ work flows. Thus the tools will not require the installation of specific GF software: they will work as plug-ins to ordinary tools such as web browsers, text editors, and professional translators’ tools such as SDL and WordFast. The snapshot in Figure 2 is from an actual web-based translation prototype using GF. It shows a slot in an HTML page, built by using JavaScript via the Google Web Toolkit (Bringert & al. 2009). The translation is performed in a server, which is called via HTTP. Also client-side translators, with similar user interfaces, can be built by converting the whole GF grammar to JavaScript (Meza Moreno and Bringert 2008).

To deal with unrestricted legacy input, such as in the patent case study, predictive parsing and syntax editing are not enough. The translator will then be given two alternatives: to extend the grammars, or to use statistical translation. For grammar extension, some functionalities of the grammar writer’s tools are made available to the translator—in particular, lexicon extension (to cope with unknown words) and example-based grammar writing (to cope with unknown syntactic structures). In statistical translation, the worst-case solution is to fall-back to phrase-based statistical translation. In MOLTO, we will study the ways to specialize this to translation in limited domains, so that the quality is higher than in general-purpose phrase-based translation. We will also study other methods to help translators with unexpected input.

#### Multilingual services

MOLTO will provide a unique platform for multilingual document management, satisfying the five desired features listed in Section 1.1. It will enable truly collaborative creation and maintenance of content, where input provided in any language of the system is immediately ported to the other languages, and versions in different languages are thereby kept in synchrony. This idea has had previous applications in GF (Dymetman & al. 2000, Khegai & al. 2003, Meza Moreno and Bringert 2008). In MOLTO, it will be developed into a technology that can be readily applied by non-experts in GF to any domain that allows for an ontology-based interlingua.

The methodology will be tested on three substantial domains of application: mathematics teaching material, patents, and museum object descriptions. These case studies are varied enough to show the generalisability of the MOLTO technology, and also extensive enough to produce useful prototypes for end users of translations: mathematics students, intellectual property researchers, and visitors to museums. End users will have access in their own languages to information that may be originally produced in other languages.

The MOLTO set-up not only produces translations of documents, but it can also enhance queries about them. The idea of controlled-language queries on semantic web documents has been developed previously (Damljanovic and Bontcheva 2008, Fuchs & al. 2008), but almost exclusively for English. In the GF setting, all query technology developed for one language becomes automatically usable in other languages as well. Queries in natural language can be interpreted by the same grammars that perform translation: even in the cases where the translation grammars themselves don’t cover questions, they do provide all domain-specific vocabulary, and question forms can be inherited from the RGL.

Regarding education in the EU, every day around 25 million students take science and engineering lessons at high school and university (source: Eurostat). All these require mathematical training and, more specifically, problem-solving training. Learning-by-doing is usually imparted in math courses through exercises.

In the last years, several web-based systems have appeared which allow assigning a different exercise to each student and having it assessed automatically. Nevertheless, these systems are limited in scope to the simplest problems: The ones requiring the student to carry out an algorithm; besides, they force the student to use a proprietary syntax.

According to the idea that the point of mathematical education is insight, not numbers, one of the main goals of such training should be to provide the students with the skills to deal with real world situations that require modelling as much as solving. Word problems describe a simplified real-world situation where some unknown quantity is to be deduced by the student by using his/her mathematical skills.

Students will benefit from having a dialog system that assists in building such a model by pointing out inconsistencies and this system can be implemented as a multilingual query interface to a Computer Algebra System and/or Proof Assistant.

### Robust and statistical translation methods

Grammar-based translation works only for a language fragment determined by a grammar, but in real-life translation it may not be guaranteed that all input lies within this fragment. Moreover, in real-life scenarios one should be able to cope with incorrect, ungrammatical and non-formal (e.g., lack of punctuation, use of shortened word forms, etc.) language. This challenge will be approached by investigating the use of robust parsing and statistical translation in continuum with grammar-based translation. The robust methods can be applied on two levels: directly on the source text as a fall-back to grammar-based translation, and also as a method of improving the grammar on the fly, possibly in interaction with a human translator.

Statistical Machine Translation (SMT) is a common paradigm for Machine Translation which offers robustness and flexibility, especially when one has a large amount of parallel texts available. From the first works on SMT by Brown et al. Brown et al. (1990), the field has experienced notable enhancements. It was soon noticed that translation is not a word to word process, that the information of surrounding words would help and that one word could be translated into more than one element. This motivated the usage of phrases as translation units in the so-called Phrase-Based SMT Och and Ney (2004); Koehn et al. (2003). In SMT, the best translation for a given source sentence is the most probable one, and the probability is expressed as the sum of different components. The log-linear model Och and Ney (2002), a generalisation of the original noisy-channel approach, estimates the probability as the logarithmic sum of several terms. Two of them, the language model and the translation model, are the core of the approach, but other probabilistic terms, such as distortion, word penalty, etc. are usually in the recipee. The search for the most probable translation is often referred to as decoding. State of the art decoders (e.g., Koehn et al. (2007)) make use of dynamic programming and approximate search to explore the huge space of possible translations efficiently.

Moses Koehn et al. (2007) is a widely used phrase-based SMT system, implementing the above mentioned log-linear approach (also known as factored models). Moses setting is designed to be especially flexible at using any probabilistic component defined by the user (called model features) in the log-linear estimation of the translation probability. Moses has become a de facto standard for phrase-based SMT systems and is typically used for comparison in any new proposed SMT method.  The concrete objectives in this proposal around robust and statistical MT are:

•	Extend the grammar-based approach by introducing probabilistic information and confidence scored predictions.

•	Construct a GF domain grammar and a domain-adapted state-of-the-art SMT system for the Patents use case.

•	Develop combination schemes to integrate grammar-based and statistical MT systems in a hybrid approach.

•	Fulfil the previous objectives on a variety of language pairs of the project (covering three languages at least).

Bilingual corpora are needed to create the necessary resources for training/adapting statistical MT systems and to extend the grammar-based paradigm with statistical information (1 and 2). We will compile and annotate general-purpose large bilingual and monolingual corpora for training basic SMT systems. This compilation will rely on publicly available corpora and resources for MT (e.g., the multilingual corpus with transcriptions of European Parliament Sessions).

Domain specific corpora will be needed to adapt the general purpose SMT system to the concrete domain of application in this project (Patents case study). This corpora will come from the compilation to be made at WP7, leaded by Mxw. The UPC team has experience at performing adaptation of SMT systems Giménez and Màrquez (2006); Garcì a et al. (2009).

Another source for domain specific corpora is the automatic synthesis of aligned translations generated with the GF grammars in this domain. Grammar induction is based partly on traditional phrase alignment techniques, partly on the GF Resource Grammar Library (RGL). In grammar-based MOLTO translation, RGL is specialized to domain-specific tasks to maximize efficiency, reduce ambiguity, minimize the need of transfer, and guarantee idiomatic translation. However, such domain-specific grammars tend to have restricted coverage, which leads to reasonable input being out-of-grammar. To fill the gaps, statistically based smoothing can be used. The method is inspired by the technique used in the TALK project to improve the robustness of spoken language models via a synthetic corpus (Jonson 2006). Its usage for translation is even more promising than for dialogue systems, because we do not need to return semantic values but just translations, which are always guaranteed.

Combination of grammar-based and statistical paradigms is a novel and active research line in MT. In MOLTO, we depart from three key assumptions when facing the combination of paradigms: 1) the quality of a completely translated sentence by a GF-based system will be always better than the translation obtained with SMT; 2) When the GF-based systems fails at producing a complete translation it can probably produce a set of partial translations (phrases) with confidence scores or probabilities; 3) The SMT system is always capable of generating an output translation (although the quality can be very low at certain extreme cases. Assumption number one implies that our combination setting will be set as a fallback strategy, i.e., SMT will be seen as a back-off for GF-based MT. Assumption number two makes it possible to combine partial outputs from GF with the SMT system in a real hybrid approach. By Assumption 3 above, the combined system will always output a translation.  We plan explore several instantiations of the fallback approach. From simple to complex:

•	Independent combination: in this case, the combination is set as a cascade of independent processors. When Grammar-based MT does not produce a complete translation, the SMT system is used to translate the input sentence. This external combination will be set as the baseline for the rest of combination schemes.

•	Construction of a hybrid system based on both paradigms. In this case, a more ambitious approach will be followed, which consists of constructing a truly hybrid system which incorporates an inference procedure able to deal with multiple proposed fragment translations, coming from grammar-based and SMT systems. Again we envision several variants:

•	Fix translation phrases produced by the partial GF analyses in the SMT search. In this variant we assume that the partial translations given by GF are correct so we can fix them and let SMT to fill the remaining gaps and do the appropriate reordering. This hard combination is easy to apply but not very flexible.

•	Use translation phrase pairs produced by the partial GF analyses, together with their probabilities, to form an extra feature model for the Moses decoder (probability of the target sentence given the source).

•	Use tree fragment pairs produced by the partial GF analyses, together with their probabilities, to feed a syntax based SMT model, such as the one by Carreras and Collins (2009) . In this case the search process to produce the most probable translation is a probabilistic parsing scheme.

Some work can be found in the MT literature regarding the combination of systems, under the Multi-Engine–MT label Chen et al. (2007); Matusov et al. (2006); Macherey and Och (2007); Mellebeek et al. (2006); Huang and Papineni (2007); Rosti et al. (2007); Karakos et al. (2008). All the papers on Multi-engine MT reach similar conclusions: combining the outputs results in a better translation. Most of the approaches generate a new consensus translation combining different SMT systems using different language models and in some cases combining also with rule-based MT systems. Some of the approaches require confidence scores for each of the outputs. The improvement in translation quality is around 18% relative increasing in BLEU score. Also remarkable is the work on training SMT systems for post-editing the output of a rule-based MT system Terumasa (2007); Simard et al. (2007). Significant improvements are obtained, especially in out-of-domain test corpora.

In MOLTO, we expect to progress beyond state-of-the-art in several aspects. The main novelties presented in this project regarding MT system combination are the following:

- The GF-based system will be used to help adapting the SMT system to the particular textual domain.

- The combination is pivoting on the interlingua GF approach (focusing on translation quality as the main aspect). SMT is used as the framework for combining partial GF-based analyses with pure statistical features.

- The hybrid combination approach will allow to have the individual MT systems making on-line confidence-rated translation predictions on the sentence under a unified search scheme (decoder).

- SMT will not be restricted to phrase-based models. Syntax-based SMT models will be included in the hybridization.

MOLTO shares the character of a hybrid approach with the project EuroMatrix and its successor EuroMatrixPlus, and will make use of tools created in these projects, in particular the Moses system. The starting point, however, is a complete opposite: in EuroMatrix and EuroMatrixPlus, the starting point is large-coverage statistical translation whose quality is increased by adding linguistic rules. MOLTO’s starting point is high-quality translation whose coverage is increased by adding statistical components.

### Productivity and usability

Our case studies will show that it is possible to build a completely functional high-quality translation system for a new application in a matter of months—for small domains in just days. The effort to create a system dynamically applicable to an unlimited number of documents will be essentially the same as the effort it currently takes to manually translate a set of static documents. The expertise needed for producing a translation system will be low, essentially amounting to the skills of an average programmer who has practical knowledge of the targeted language and of the idiomatic vocabulary and syntax of the domain of translation. The expertise needed for using the translation system will be minimal, due to the guidance provided by MOLTO.

### Translation quality

We will compare the results of MOLTO to other translation tools, by using both automatic metrics (BLEU, Bilingual Evaluation Understudy, Papineni & al. 2002) and, in particular, the human evaluation of “utility”, as defined by TAUS. The comparison is performed with the freely available general-purpose tools Google translate and Systran. While the comparison is “unfair” in the sense that MOLTO is working with special-purpose domain grammars, we want to perform measurements that confirm that MOLTO’s quality really is essentially better. Comparisons with domain-specific systems will be performed as well, if any such systems can be found. Domain-specific translation systems are still rare and/or not publicly available.

Regarding automatic metrics for MT, the usage of lexical n-gram based metrics (WER, PER, BLEU, NIST, ROUGE, etc.) represents the usual practice in the last decade. However, recent studies showing some limitations of lexical metrics at capturing certain kind of linguistic improvements and making appropriate rankings of heterogeneous MT systems Callison-Burch et al. (2006); Callison-Burch et al. (2007); Callison-Burch et al. (2008); Giménez (2008) have fostered research on more sophisticated metrics, which can combine several aspects of syntactic and semantic information. The IQmt suite, developed by the UPC team, is one of the examples in this direction Giménez and Amigó (2006); Giménez and Màrquez (2008). In IQmt, a number of automatic metrics for MT, which exploit linguistic information from morphology to semantics, are available for the English language and will be extended to other languages (e.g., Spanish) soon. These metrics are able to capture more subtle improvements in translation and show high correlation with human assessments Giménez and Màrquez (2008); Callison-Burch et al. (2008). We plan to use IQmt in the development cycle whenever it is possible. For languages not covered in IQmt, we will rely on BLEU (Papineni et al. 2002).

Regarding human evaluation, the TAUS method is the more appropriate one for the MOLTO tasks, since we are aiming for reliable rendering of information. It consists of inspection of a significant number of source/target segments to determine the effectiveness of information transfer. The evaluator first reads the target sentence, then reads the source to determine whether additional information was added or misunderstandings identified. The scoring method is as follows:

4. Complete: All of the information in the source was available from the target; reading the source did not add to information or understanding.

3. Useful: The information in the target was correct and clear, but reading the source added some additional information or understanding.

2. Marginal: The information in the target was correct, but reading the source provided significant additions or clarifications.

1. Poor: The information in the target was unclear and/or incorrect; reading the source would be necessary for understanding.

We aim to reach “complete” scores in mathematics and museum translation, and “useful” scores in patent translation.

Dimensions not mentioned in the TAUS scoring are “grammaticality” and “naturalness” of the produced text. The grammar-based method of MOLTO will by definition guarantee grammaticality; failures in this will be fixed by fixing the grammars. Some naturalness will be achieved in the sense of “idiomaticity”: the compile-time transfer technique presented in Section 1.2.3 will guarantee that forms of expression which are idiomatic for the domain are followed. The higher levels of text fluency reachable by Natural Language Generation techniques such as aggregation and referring expression selection have been studied in some earlier GF projects, such as (Burke and Johannisson 2005). Some of these techniques will be applied in the mathematics and cultural heritage case studies, but the main focus is just on rendering information correctly. On all these measures, we expect to achieve significant improvements in comparison to the available translation tools, when dealing with in-grammar input.

Enlarged project

The new tasks aim at progress beyond the state of the art with the following outcomes:

- multilingual wiki: from low-quality translation (or hand-made translations) to truly automatic high-quality immediate updates of content. Existing wikis can provide multilingual content only as a result of major additional human effort, and there is no guarantee that the different language versions of the same article are semantically equivalent.

- controlled languages: from monolingual CNL systems to multilingual ones, where the involved languages can be translated into each other in a meaning-preserving way. Existing CNL systems are monolingual (usually English) and thus cannot be used by people not skilled in that language.

- interactive systems: from monolingual (or hand-translated or overly simplified machine-translated) systems to multilingual ones.

Be Informed developed recently a first prototype of generation of textual explanations without the use of NLG technology. Based on that experience (van Grondelle, J. et al., 2010), the MOLTO Enlarged EU work is expected to overcome some of the challenges that pattern based sentence generation alone cannot handle, or that take a lot of manual work to address. These include:

- dealing with morphology aspects, such as, verb forms, plurals and gender;

- sentence planning: combining the information from triples into larger sentences by using the NLG facilities of GF.

- dealing with the label forms that are not given as names. For instance, legal objects such as norms often do not have names and are referred to by a definition: “Applicants must be over 25”. Including them requires additional linguistic processing.

- ontology verbalization in service context for supporting dialog with users. This requires ontology labels in different forms, also referred to as moods. For instance “Applicants must be over 25” may be rewritten to “Is the applicant over 25?” when asked, “Applicant is over 25” when explained, or “Applicant is not over 25” when explaining failure to comply (or even “Applicant is 25 or younger”). When explaining an individual case, it could read ”Mr Johnson is over 35.”

Be Informed also takes part in the MONNET project (www.monnet-project.eu/). MONNET project focuses on translating ontology labels. It distinguishes itself from general-purpose machine translation by providing better disambiguation and consistency across label translation candidates based on the structure of the underlying ontology. The focus in MONNET project is different from MOLTO, but there are possibilities for synergy. In particular, MONNET's Lemon Model for storing multilingual lexical information for conceptualization (www.w3.org/International/multilingualweb/madrid/slides/declerck.pdf) could be mapped to GF concrete syntaxes used in MOLTO. This could be extra validation for the generic nature of the Lemon model and could provide GF with a mapping to other lexical models. Furthermore, this could in the future allow users of MOLTO's Tools to use MONNET tools when porting their concrete syntaxes to new languages.

## S/T Methodology and associated work plan

### Overall strategy and general description

The project will develop tools and applications in parallel. The leading idea is to have working prototypes from the beginning, and deliver updates frequently. The work is divided into four kinds of packages:

- Management and dissemination: WP1 and WP10. These run throughout the project.

- Generic tools: WP2–5. These start early in the project.

- Case studies: WP6–8. These start later than the tools, because they assume some maturity of the tools. However, some of them also involve data collection, which can be started earlier.

- Requirements and evaluation: WP9. This runs throughout the project. Its purpose in the beginning is to define the requirements for both the generic tools and the case studies in a coherent way that can lead to maximal synergy between work packages, (the case studies are otherwise independent of each other). Later in the project, WP9 performs evaluation and delivers feedback. In the last phase of the project, when the development of new functionalities in tools and case studies has stopped (month 30), WP9 takes care of bug fixing and consolidation of the tools and case studies, so that everything remains coherent.

- The new work packages: WP11-12, planned in the extension proposal, will add to the case studies in the timeline. Implementation of the work described in WP12 will be SCRUM based, resulting in short iterations and early (intermediate) results. This will allow spotting difficulties early on and to share with the partners.

The dependencies among work packages are shown in Section 1.3.4 below. Since the dependencies are few, and localized in well-defined deliverables, many of the work packages run in parallel, as shown in the Gantt chart in the next section.

#### Dependencies among work packages

The following figure shows the dependences between work packages. Work packages of different types are shown by using different forms: rectangle = basic technology and research, ellipse = generic tools, circle = case study, hexagon = requirements and evaluation, diamond = management and dissemination. Work packages that are affected by the extension of the original MOLTO proposal are marked in the figure by the suffix E.

The two-way dependency between WP6-8 and WP9 is due to the two different functions of WP9: it identifies user requirements for the case studies in the beginning of the project, and evaluates their results later in the project.

#### Risk assessment and contingency plan

One strength of the MOLTO project is that the core technology used in it is owned by the partners. Therefore we are not vulnerable to typical risks arising from sudden changes in the functionality or availability of external tools.

But here are some other risks we have identified, connected with the project’s milestones (Section 1.3.7).

- MS1: 15 languages in the library. We may have difficulties in reaching the goal of 15 languages. Since the RGL will be available in more than 15 languages, the risk concerns our capacities to develop the domain grammars and lexica. As shown in Section 2.3, the key persons of the consortium already cover 10 languages; for the remaining ones, we have the possibility to hire short-time project workers from the wide student base of UGOT, UHEL, and UPC. Since we have not specified exactly which languages we cover, this will be possible to arrange.

- MS2: Knowledge representation infrastructure. Retrieval access for the consortium may not be satisfactory. Retrieval access is mainly needed in the case studies. But it is not needed in the beginning of the case studies, so there is a few months time to solve the problems after the projected M6.

- MS3: Web-based translation tool available. The tool may not be satisfactory for all uses users. There is plenty of time to improve the tool during the lifetime of WP3; the first release of the tool is on purpose made early, so that we can collect user feedback and solve remaining problems.

- MS4: Grammar-ontology interoperability. The OWL-to-GF mapping may not be adequate for all uses of OWL. We may have to rule out some legacy uses of OWL from the scope of the tool; as a further support for this, the manual of the tool will specify the best practices to guarantee that ontologies interoperate with GF.

- MS5: First prototypes of the cascade-based combination models. The model does not show significant improvements in evaluation. This cascade-based model is the most modest of the statistical techniques, and if its performance is weak, the more advanced techniques developed later are hoped to replace it.

- MS6: Grammar tool complete. Example-Based Grammar Writing may prove not good enough to infer the resource grammar constructs from examples alone. This problem can be solved by recourse to predictive parsing when producing the examples, and by using the IDE in a traditional manner, for browsing the resource grammar library.

- MS7: First prototypes of hybrid combination models. The model does not show significant improvements in evaluation. This model is aimed to improve upon the more basic cascade-based model in M5.1. If the performance is still too weak, we have 6 months to improve the hybrid translator before the final version in M5.3.

- MS8: Translation tool complete. The model does not show significant improvement in comparison to pure grammar-based models. If the most advanced hybrid model doesn’t fulfil the expectations, MOLTO will have to rely its starting point, purely grammar-based models. These will be sufficient for the case studies in WP6 and WP8, but we may have to cut down the ambitions in WP7. The reasons why our hybrid models failed will be an interesting scientific result anyway, since such models are a focus area in the forefront of machine translation.

- MS9: Case studies complete. In the mathematics case study, an exercise may be too complex for the reasoner, or it can be solved in just one step (which is useless to the student). In the first case, we should restrict the kind of exercises to consider or use a more complex reasoner that can be driven by tactics. For the remaining exercises in which semi-automatic solving fail, we should provide a step-by-step solution method.

In the patent case study, there is a risk as to whether there are enough examples of a sufficient quality in a particular language to be useful for training the SMT engine. To neutralize this risk, we keep the set of languages flexible with phrases such as “at least 3 languages” and “ candidate languages” in this case study.

In the museum case study, the fact database of Gothenburg City Museum might not provide sufficient information for the texts we want to cover. The database currently has descriptions of 30,000 artefacts. We can spend some time in the project to enrich the data if needed.

- M11.1: Prototype of semantic wiki with ACE Grammars is functional: integration of all tools is not complete (ACE, GF, Ontology-interoperability). Proceeding with a simplified architecture while keeping the core functionality in place so that the work can continue. The additional functionality will be integrated in parallel.

- M12.1: BI's explanation engine is functional: independent development of the GF Grammars needed for the engine turns out to be too difficult for BI. UGOT will then step in to help, and analyze where the difficulties are and treat them as feedback for improving the usability of the grammar tools.

### Timing of work packages and their components

Original timeline with the extension work-packages plotted in the bottom half.

### Work package list/overview

| WP No. | WP title | Activity | Leader | PMonths | Start | End |
| --- | --- | --- | --- | --- | --- | --- |
| WP1 | Management | MGT | UGOT | 24 | M01 | M39 |
| WP2 | Grammar Developer’s Tools | RTD | UGOT | 48 | M01 | M24 |
| WP3 | Translator’s Tools | RTD | UHEL | 56 | M07 | M30 |
| WP4 | Knowledge Engineering | RTD | Ontotext | 45 | M01 | M24 |
| WP5 | Statistical and Robust Translation | RTD | UPC | 50 | M07 | M30 |
| WP6 | Case Study: Mathematics | RTD | UPC | 36 | M07 | M30 |
| WP7 | Case Study: Patents | RTD | UPC | 42 | M10 | M33 |
| WP8 | Case Study: Cultural Heritage | RTD | UGOT | 29 | M13 | M30 |
| WP9 | User Requirements and Evaluation | RTD | UHEL | 31 | M01 | M39 |
| WP10 | Dissemination and Exploitation | MGT | UGOT | 41 | M01 | M39 |
| WP11 | Multilingual Semantic Wiki | RTD | UZH | 30 | M18 | M33 |
| WP12 | Interactive Knowledge Based Systems | RTD | BI | 24 | M22 | M33 |

#### Deliverables list

Table 3-1: List of deliverables

| Del. No. | Deliverable title | WP | Nat. | Level | Date |
| --- | --- | --- | --- | --- | --- |
| D1.1 | Work Plan for MOLTO | WP1 | R | CO | M1 |
| D10.1 | Dissemination plan, with monitoring and assessment | WP10 | R | CO | M3 |
| D10.2 | MOLTO web service, first version | WP10 | P | PU | M03 |
| D9.1 | MOLTO test criteria, methods and schedule | WP9 | R | PU | M06 |
| D1.2 | Periodic management report 1 | WP1 | R | CO | M07 |
| D4.1 | Knowledge Representation Infrastructure | WP4 | RP | PU | M08 |
| D2.1 | GF Grammar Compiler API | WP2 | P | PU | M12 |
| D1.3 | Periodic management report 2 | WP1 | R | CO | M13 |
| D4.2 | Data Models, Alignment Methodology, Tools and Doc. | WP4 | RP | PU | M14 |
| D2.2 | Grammar IDE | WP2 | P | PU | M18 |
| D3.1 | MOLTO translation tools API | WP3 | P | PU | M18 |
| D4.3 | Grammar - Ontology Interoperability | WP4 | P,M | PU | M18 |
| D5.1 | Description of the final collection of corpora | WP5 | RP | PU | M18 |
| D6.1 | Simple drill grammar library | WP6 | P | PU | M18 |
| D8.1 | Ontology and corpus study of the cultural heritage domain | WP8 | O | PU | M18 |
| D1.4 | Periodic management report 3 | WP1 | R | CO | M19 |
| D7.1 | Patent MT and Retrieval Prototype Beta | WP7 | P | PU | M21 |
| D3.2 | MOLTO translation tools prototype | WP3 | P | PU | M24 |
| D6.2 | Prototype of commanding CAS | WP6 | P | PU | M24 |
| D2.3 | Grammar tool manual and best practices | WP2 | RP,M | PU | M24 |
| D5.2 | Description and evaluation of the combination prototypes | WP5 | RP | PU | M24 |
| D8.2 | Multilingual grammar for museum object descriptions | WP8 | P | PU | M24 |
| D1.5 | Periodic management report 4 | WP1 | R | CO | M25 |
| D7.2 | Patent MT and Retrieval Prototype | WP7 | P | PU | M27 |
| D3.3 | MOLTO translation tools workflow manual | WP3 | RP,M | PU | M30 |
| D5.3 | WP5 final report: statistical and robust MT | WP5 | RP,M | PU | M30 |
| D6.3 | Assistant for solving word problems | WP6 | P,M | PU | M30 |
| D8.3 | Translation and retrieval system for museum object descriptions | WP8 | P | PU | M30 |
| D1.6 | Periodic management report 5 | WP1 | R | CO | M31 |
| D7.3 | Patent Case Study Final Report | WP7 | RP,M | PP | M33 |
| D9.2 | MOLTO evaluation and assessment report | WP9 | R,M | PU | M39 |
| D10.3 | MOLTO web service, final version | WP10 | P | PU | M39 |
| D10.4 | MOLTO Dissemination and Exploitation Report | WP10 | R,M | PU | M39 |
| D1.7 | Final management report | WP1 | R | CO | M39 |
| D.X | Reporting deliverables as well as public events/documents as detailed in Appendix X | WP 1, 7,8,10 | see Appendix X | PU | see Appendix X |

Table 3-2. List of deliverables for MOLTO Enlarged EU

| MOLTO Enlarged EU |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Del. No. | Deliverable title | WP | Nat. | Level | Date (wrt M18) |
| D9E.1 | Addendum to the MOLTO test criteria, methods and schedule | 9E | R | PU | M24 |
| D10E.1 | Addendum to the MOLTO Dissemination plan, with monitoring and assessment | 10E | R | PU | M24 |
| D11.1 | ACE Grammar Library | 11 | P | PU | M27 |
| D12.1 | Requirements for BI's explanation engine | 12 | R | PU | M27 |
| D1E.5 | Addendum to the MOLTO Periodic management report 4 | 1E | R | Co | M25 |
| D11.2 | Multilingual semantic wiki | 11 | P, M | PU | M33 |
| D1E.6 | Addendum to the MOLTO Periodic management report 5 | 1E | R | Co | M31 |
| D11.3 | User studies for the multilingual semantics wiki | 11 | R | PU | M36 |
| D12.2 | User studies for BI's explanation engine | 12 | R, M | PU | M36 |
| D10E.3 | MOLTO-Enlarged EU Web Services (part of D10.3) | 10E | P | PU | M39 |
| D10E.4 | Addendum MOLTO Dissemination and Exploitation report (part of D10.4) | 10E | R, M | PU | M39 |
| D1E.7 | Addendum to the MOLTO Final management report (part of D1.7) | 1E | R | Co | M39 |
| D9E.2 | Addendum to the MOLTO evaluation and assessment report (part of D9.2) | 9E | R, M | PU | M39 |

Main deliverables of each column marked as “M” in the “Nat.” column. Regular publications marked as “RP”, other reports as “R”, prototypes as “P”. The deliverables that are greyed out in Table 3-2 will be part of the regular deliverables of the MOLTO original proposal but will also contain parts related to the new partners added by the MOLTO Enlarged EU project.

The Consortium will perform the tasks, deliver the outputs and take part in the events stipulated in Appendix X to this Description of Work.

### Work package descriptions

Table 3-3. WP1: Management

| WP No: | 1 |  | Start |  |  |  | 1 |  | End |  |  |  | 39 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title | Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type | MGT |  |  |  | Leader |  |  |  |  |  | UGOT |  |  |  |
| Beneficiary short name | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  | BI |  | UZH |  | total |
| Person months | 10 | 3 |  | 3 |  | 3 |  | 1 |  | +2 |  | +2 |  | 20+4 |

Objectives The management WP has as its objective to keep the project running, guarantee the timely delivery of status reports, monitor the economical balance, and ensure communication between the partners and between the consortium and the Commission. This work package is responsible for the overall coordination and financial management of the network. Among the duties are: directing the work to be done, monitoring the performance of the project partners, and communications with the Commission. The MOLTO Enlarged EU Consortium Agreement Ih will redefine the terms of co-operation and the division of the ownership of IPRs, based on the existing Consortium Agreement. Together with WP10 this work package is also responsible for setting up the infrastructure for communication and dissemination. This includes a web-based system that integrates a wiki, bug tracking and software development management, a portal with both a private and a public side, and a conferencing system for the project. Description of work The Coordinator takes care of communication with the Commission. Each partner has a Site Leader, who participates to reporting. A part-time Project Manager takes care of day-to-day administrative management. The Site Leaders and the Project Manager constitute a Steering Group. The Steering Group will convene in connection to the project meetings, and also at need to resolve conflicts and decide on any major changes in the project. Each Work Package has a Work Package Leader. The project has a kick-off meeting plus two project meetings every year. Each of the participants will be the organizer of at least one of the meetings. See Appendix X for additional tasks, outputs and events.

| Deliverables |  |  |  |
| --- | --- | --- | --- |
| D 1.1 | Work Plan for MOLTO | R | M1 |
| D 1.2 | Periodic management report 1 | R | M7 |
| D 1.3 | Periodic management report 2 | R | M13 |
| D 1.4 | Periodic management report 3 | R | M19 |
| D 1.5 | Periodic management report 4 (E) | R | M25 |
| D 1.6 | Periodic management report 5 (E) | R | M31 |
| D 1.7 | Periodic management report 6 (E) | R | M37 |
| D 1.8 | Final management report (E) | R | M39 |

Table 3-4. WP2: Grammar developer’s tools

| WP No: |  | 2 |  | Start |  |  |  |  | 1 |  |  | End |  |  |  | 24 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Grammar developer’s tools |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  |  |  | UGOT |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  |  | Ontotext |  | Mxw |  |  | BI |  | UZH |  | Total |
| Person months |  | 20 | 12 |  | 4 |  |  | 12 |  |  |  |  |  |  |  |  | 48 |
| Objectives The objective is to develop a tool for building domain-specific grammar-based multilingual translators. This tool will be accessible to users who have expertise in the domain of translation but only limited knowledge of the GF formalism or linguistics. The tool will integrate ontologies with GF grammars to help in building an abstract syntax. For the concrete syntax, the tool will enable simultaneous work on an unlimited number of languages and the addition of new languages to a system. It will also provide linguistic resources for at least 15 languages, among which at least 12 are official languages of the EU. Description of work The top-level user tool is an IDE (Integrated Development Environment) for the GF grammar compiler. This IDE provides a test bench and a project management system. It is built on top of three more general techniques: the GF Grammar Compiler API (Application Programmer’s Interface), the GF-Ontology mapping (from WP4), and the GF Resource Grammar Library. The API is a set of functions used for compiling grammars from scratch and also for extending grammars on the fly. The Library is a set of wide-coverage grammars, which is maintained by an open source project outside MOLTO but will be via MOLTO efforts made accessible for programmers on lower levels of linguistic expertise. Thus we rely on the available GF resource grammar library and its documentation, available through digitalgrammars.com/gf/lib. The API is also used in WP3, as a tool for limited grammar extension, mostly with lexical information but also for example-based grammar writing. UGOT designs APIs and the IDE, coordinates work on grammars of individual languages, and compiles the documentation. UHEL contributes to terminology management and work on individual languages. UPC contributes to work on individual languages. Ontotext works on the Ontology-Grammar interface and contributes to the ontology-related part of the IDE. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 2.1 | GF Grammar Compiler API |  |  |  |  |  | P |  |  |  | M12 |  |  |  |  |  |  |
| D 2.2 | Grammar IDE |  |  |  |  |  | P |  |  |  | M18 |  |  |  |  |  |  |
| D 2.3 | Grammar tool manual and best practices |  |  |  |  |  | RP, Main |  |  |  | M24 |  |  |  |  |  |  |

Table 3-5. WP3: Translator’s tools

| WP No: | 3 |  |  | Start |  |  |  | 7 |  |  | End |  |  |  | 30 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title | Translator’s tools |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type | RTD |  |  |  |  |  | Leader |  |  |  |  |  | UHEL |  |  |
| Beneficiary short name | UGOT | UHEL | UPC |  | Ontotext | Mxw |  |  | BI |  |  | UZH |  | Total |  |
| Person months | 12 | 30 | 4 |  | 10 |  |  |  |  |  |  |  |  | 56 |  |
| Objectives The objectives are to (i) build an API for practical translation and production of multilingual documents; (ii) web-based front-end to the multilingual translators; allowing (iii) translation, example-based grammar authoring, syntax edition, context-sensitive word completion, and multilingual ontology-based lexicon building. Description of work The standard working method in current translation tools is to work on the source and translation as a bilingual text. Translation suggestions are sought from TM (Translation Memory) based on similarity, or generated by a MT system, are presented for the user to choose from and edit manually. The MOLTO translator tool extends this with two additional constrained-language authoring modes, a robust statistical machine translation (UPC) mode, plus vocabulary and grammar extension tools (UGOT), including: (i) mode for authoring source text while context-sensitive word completion is used to help in creating translatable content; (ii) mode for editing source text using a syntax editor, where structural changes to the document can be performed by manipulating abstract syntax trees; (iii) back-up by robust and statistical translation for out-of-grammar input, as developed in WP5; (iv) support of on-the-fly extension by the translator using multilingual ontology-based lexicon builder; and (v) example-based grammar writing based on the results of WP2. The WP will build an API (D3.1, UHEL) and a Web-based translator tool (D3.2, by Ontotext and UGOT). The design will allow the usage of the API as a plug-in (UHEL) to professional translation memory tools such as SDL and WordFast. We will apply UHEL’s ContentFactory for distributed repository system and a collaborative workflow for multilingual terminology. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 3.1 | MOLTO translation tools API |  |  |  |  |  |  |  |  | P |  |  | M18 |  |  |
| D 3.2 | MOLTO translation tools prototype |  |  |  |  |  |  |  |  | P |  |  | M24 |  |  |
| D 3.3 | MOLTO translation tools / workflow manual |  |  |  |  |  |  |  |  | RP, Main |  |  | M30 |  |  |

Table 3-6. WP4: Knowledge Engineering

| WP No: |  | 4 |  | Start |  |  |  | 1 |  | End |  |  |  |  | 24 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Knowledge Engineering |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  | Ontotext |  |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  | BI |  |  | UZH |  |  | Total |
| Person months |  | 3 | 12 |  |  |  | 30 |  |  |  |  |  |  |  |  |  | 45 |
| Objectives The objectives of WP4 are (i) research and development of two-way grammar-ontology interoperability bridging the gap between natural language and formal knowledge; (ii) infrastructure for knowledge modelling, semantic indexing and retrieval; (iii) modelling and alignment of structured data sources; (iv) alignment of ontologies with the grammar derived models. Description of work We will provide knowledge representation infrastructure (D4.1, by Ontotext); aligned semantic models and instance bases (D4.2, by Ontotext and UHEL); two-way grammar-ontology and NL (Natural Language) to ontology interoperability (D4.3, by Ontotext and UGOT). The knowledge engineering infrastructure of MOLTO is based on pre-existing products based on open standards to ensure a mature basis. The infrastructure will provide for the storage and retrieval of both knowledge and content covering all modalities of the data. We will adapt and deliver the knowledge representation infrastructure accompanied with documentation of the technology building blocks, overall architecture, standards used, query languages and inference rules. Having the knowledge engineering infrastructure in place, the partners will focus on building the conceptual models and knowledge bases needed for grammar development (WP2) and the use cases of MOLTO (WP6-8) - one base set and three specialized knowledge sets for the use cases. The base will be a set based on the PROTON ontology, extended with a large coverage knowledge base focused on named entities and a thesaurus. The specialized sets will include the necessary domain specific models and instances, e.g. multi-lingual patent classification taxonomies, museum ontology and instance base, etc. To ensure reuse we will use a semantic alignment methodology paired with a set of data source transformation tools for each of the structured data sources. The WP will deliver an engine for dual way grammar to ontology interoperability. The engine will allow semi-automatic creation of abstract grammars from ontologies; deriving ontologies from grammars, and instance level knowledge from NL. In terms of retrieval, NL queries will be transformed to semantic queries and the resulting knowledge, expressed back in NL. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 4.1 | Knowledge Representation Infrastructure |  |  |  |  |  |  |  |  |  |  |  | RP |  |  | M8 |  |
| D 4.2 | Data Models, Alignment Methodology, Tools and Documentation |  |  |  |  |  |  |  |  |  |  |  | RP |  |  | M14 |  |
| D 4.3 | Grammar-Ontology Interoperability |  |  |  |  |  |  |  |  |  |  |  | P, Main |  |  | M18 |  |

Table 3-7. WP5: Statistical and robust translation

| WP No: |  | 5 |  | Start |  |  |  | 7 |  |  | End |  |  |  |  | 30 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Statistical and robust translation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  |  | UPC |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  |  | BI |  | UZH |  |  | Total |
| Person months |  | 9 | 3 |  | 38 |  |  |  |  |  |  |  |  |  |  |  | 50 |
| Objectives The goal is to develop translation methods that complete the grammar-based methods of WP3 to extend their coverage and quality in unconstrained text translation. The focus will be placed on techniques for combining GF-based and statistical machine translation. The WP7 case study on translating Patents text is the natural scenario to test the techniques developed in this package. Existing corpora for the WP7 will be used to adapt SMT and grammar-based systems to the Patents domain. This research will be conducted on a variety of languages of the project (at least three). Description of work The work in this package is organized in three main lines: 1. Extend the GF domain grammar for the Patents domain developed in WP7 by introducing probabilistic predictions. 2. Adapt a state-of-the-art SMT system to the Patents domain, by using in-domain multilingual corpora provided by WP7 and synthetic aligned corpora generated in a controlled environment by the GF grammar from (1). All corpora used for domain adaptation will have to be pre-processed with linguistic analyzers. 3. Develop combination approaches to integrate grammar-based and statistical MT models in a hybrid MT system. At least four variants will be studied (i) (baseline) cascade of independent MT systems; (ii) (hard integration) GF partial output is fixed in a regular SMT decoding (Moses to be used); (iii) (soft integration I) GF partial output, in the form of phrase pairs, is integrated as a discriminative probability feature model in a phrase-based SMT system (Moses to be used); (iv) (soft integration II) GF partial output, in the form of tree fragment pairs, is integrated as a discriminative probability model in a syntax-based SMT system to be used). The contribution by partners will be as follows: UGOT will work on the domain GF grammar probabilities and the generation of synthetic corpora for SMT adaptation. UPC will lead the Package, provide the SMT technology (phrase and syntax-based), coordinate the corpora compilation/alignment, and develop the combined MT models. The corpus will be provided by EPO for training and adapting the SMT systems. UHEL will work on the usability aspects of the combined system, which are preparatory for WP3. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 5.1 | Description of the final collection of corpora |  |  |  |  |  |  |  |  | RP |  |  |  |  | M18 |  |  |
| D 5.2 | Description and evaluation of the combination prototypes |  |  |  |  |  |  |  |  | RP |  |  |  |  | M24 |  |  |
| D 5.3 | WP5 final report: statistical and robust MT |  |  |  |  |  |  |  |  | RP,Main |  |  |  |  | M30 |  |  |

Table 3-8. WP6: Case study: mathematics

| WP No: |  | 6 |  | Start |  |  |  | 7 |  |  | End |  |  |  | 30 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Case study: mathematics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  |  | UPC |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  |  | BI |  | UZH |  |  | Total |
| Person months |  | 3 | 3 |  | 24 |  | 6 |  |  |  |  |  |  |  |  |  | 36 |
| Objectives The ultimate goal of this package is to have a multilingual dialog system able to help the math student in solving word problems. Description of work The UPC team, being a main actor in the past development of GF mathematical grammars and having ample experience in mathematics teaching, will be in charge of the tasks in this work package with help from UGot and UHEL on technical aspects of GF and translator’s tools, along with Ontotext on ontology representation and handling. We will start by compiling examples of word problems. In parallel, we will take the mathematical multilingual GF library which was developed in the framework of the WebALT project and organize the existing code into modules, remove redundancies and format them in a way acceptable for enhancement by way of the grammar developer’s and translator’s tools of work packages 2 and 3 (D6.1). The next step will be writing a GF grammar for commanding a generic computer algebra system (CAS) by natural language imperative sentences and integrating it into a component (D6.2) to transform the commands issued to the CAS (Maybe as a browser plugin). For the final deliverable (D6.3), we will use the outcome of work package 4 to add small ontologies describing the word problem: We will end with a multilingual system able to engage the student into a dialog about the progress being made in solving the problem. It will also help in performing the necessary computations. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 6.1 | Simple drill grammar library |  |  |  |  |  |  |  |  | P |  |  |  |  |  | M15 |  |
| D 6.2 | Prototype of commanding CAS |  |  |  |  |  |  |  |  | P |  |  |  |  |  | M23 |  |
| D 6.3 | Assistant for solving word problems |  |  |  |  |  |  |  |  | P,Main |  |  |  |  |  | M30 |  |

Table 3-9. WP7: Case study: patents

| WP No: |  | 7 |  | Start |  |  |  | 10 |  | End |  |  |  |  | 33 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Case study: patents |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  |  | UPC |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  |  | BI |  | UZH |  |  | Total |
| Person months |  | 12 | 15 |  | 15 |  |  |  |  |  |  |  |  |  |  |  | 42 |
| Objectives The objectives are to (i) create a commercially viable prototype of a system for MT and retrieval of patents in the bio-medical and pharmaceutical domains, (ii) allowing translation of patent abstracts and claims in at least 3 languages, and (iii) exposing several cross-language retrieval paradigms on top of them. Description of work The work will start with the provision of user requirements (WP9) and the preparation of a parallel patent corpus (EPO) to fuel the training of statistical MT (UPC). In parallel UGOT will work on grammars covering the domain and subsequently, together with UPC, apply the hybrid (WP2, WP5) MT on abstracts and claims. Ontotext will provide semantic infrastructure with loaded existing structured data sets (WP4) from the patent domain (IPC, patent ontology, bio-medical and pharmaceutical knowledge bases, e.g. LLD). Based on the use case requirements, Ontotext will build a prototype (D7.1, D7.2) exposing multiple cross-lingual retrieval paradigms and MT of patent sections. The accuracy will be regularly evaluated through both automatic (e.g. BLEU scoring or more generally a combination of lexical, semantic and syntactic metrics as defined within the IQmt package) and human based (e.g. TAUS) means (WP9). Ultimately, Ontotext will examine the feasibility of the prototype as a part of a commercial patent retrieval system (D7.3 and WP10). Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 7.1 | Patent MT and Retrieval Prototype Beta |  |  |  |  |  |  |  |  |  | P |  |  |  |  | M21 |  |
| D 7.2 | Patent MT and Retrieval Prototype |  |  |  |  |  |  |  |  |  | P |  |  |  |  | M27 |  |
| D 7.3 | Patent Case Study Final Report |  |  |  |  |  |  |  |  |  | RP, Main |  |  |  |  | M33 |  |

Table 3-10. WP8: Case study: cultural heritage

| WP No: |  | 8 |  | Start |  |  |  | 13 |  | End |  |  |  |  | 30 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Case study: cultural heritage |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  | UGOT |  |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  | BI |  |  | UZH |  |  | Total |
| Person months |  | 12 | 6 |  | 3 |  | 8 |  |  |  |  |  |  |  |  |  | 29 |
| Objectives The objective is to build an ontology-based multilingual grammar for museum information starting from a CRM ontology for artefacts at Gothenburg City Museum, using tools from WP4 and WP2. The grammar will enable descriptions of museum objects and answering to queries over them, covering 15 languages for baseline functionality and 5 languages with a more complete coverage. We will moreover build a prototype of a cross-language retrieval and representation system to be tested with objects in the museum, and automatically generate Wikipedia articles for museum artefacts in the 5 languages with extensive coverage. Description of work The work is started by a study of the existing categorizations and metadata schemas adopted by the museum, as well as a corpus of texts in the current documentation which describe these objects (D8.1, UGOT and Ontotext). We will transform the CRM model into an ontology aligning it with the upper-level one in the base knowledge set (WP4) and modeling the museum object metadata as a domain specific knowledge base. Through the interoperability engine from WP4 and the IDE from WP2, we will semi-automatically create the translation grammar and further extend it (D8.2, UGOT, UHEL, UPC, Ontotext). The final result will be an online system enabling museum (virtual) visitors to use their language of preference to search for artefacts through semantic (structured) and natural language queries and examine information about them. We will also automatically generate a set of articles in the Wikipedia format describing museum artefacts in the 5 languages with extensive grammar coverage (D8.3, UGOT, Ontotext). Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 8.1 | Ontology and corpus study of the cultural heritage domain |  |  |  |  |  |  |  |  |  |  |  | O |  |  | M18 |  |
| D 8.2 | Multilingual grammar for museum object descriptions |  |  |  |  |  |  |  |  |  |  |  | P |  |  | M24 |  |
| D 8.3 | Translation and retrieval system for museum object descriptions |  |  |  |  |  |  |  |  |  |  |  | P,Main |  |  | M30 |  |

Table 3-11. WP9: User requirements and evaluation

| WP No: |  | 9 |  | Start |  |  |  | 1 |  | End |  |  |  |  | 39 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | User requirements and evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  | UHEL |  |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  | BI |  |  | UZH |  |  | Total |
| Person months |  | 3 | 10+1 |  | 8 |  | 6 |  |  |  | +1 |  |  | +2 |  |  | 27+4 |
| Objectives The objectives are to (i) collect user requirements for the use cases, grammar development IDE and translation tools; (ii) define criteria for evaluating the translation and the tools; (iii) define diagnostic and evaluation corpora; (iv) perform continuous quality control and monitor progress through iterative evaluation. Description of work The work will start with collecting user requirements for the grammar development IDE (WP2), translation tools (WP3), and the use cases (WP6-8). We will define the evaluation criteria and schedule in synchrony with the WP plans (D9.1). We will define and collect corpora including diagnostic and evaluation sets, the former, to improve translation quality on the way, and the latter to evaluate final results. To measure the quality of MOLTO translations, we compare them to (i) statistical and symbolic machine translation (Google, SYSTRAN); and (ii) human professional translation. We will use both automatic metrics (IQmt and BLEU; see section 1.2.8 for details) and TAUS quality criteria (Translation Automation Users Society) As MOLTO is focused on information-faithful grammatically correct translation in special domains, TAUS results will probably be more important. Given MOLTO’s symbolic, grammar-based interlingual approach, scalability, portability and usability are important quality criteria. These criteria are quantified in (D9.1) and reported in the final evaluation (D9.2). In addition to the WP deliverables, there will be continuous evaluation and monitoring with internal status reports according to the schedule defined in D9.1. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 9.1 | MOLTO test criteria, methods and schedule |  |  |  |  |  |  |  |  |  |  |  | R |  |  | M6 |  |
| D 9E.1 | Addendum to the MOLTO test criteria, methods and schedule |  |  |  |  |  |  |  |  |  |  |  | R |  |  | M24 |  |
| D 9.2 | MOLTO evaluation and assessment report |  |  |  |  |  |  |  |  |  |  |  | R,M |  |  | M39 |  |

Table 3-12. WP10: Dissemination and exploitation

| WP No: |  | 10 |  | Start |  |  |  | 1 |  | End |  |  |  |  | 39 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Dissemination and exploitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | MGT |  |  |  | Leader |  |  |  |  |  | UGOT |  |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  | BI |  |  | UZH |  |  | Total |
| Person months |  | 23+1 | 3 |  | 3 |  | 8 |  |  |  | +2 |  |  | +2 |  |  | 37+5 |
| Objectives The objectives of this WP are to (i) create a MOLTO community of researchers and commercial partners; (ii) make the technology popular and easy to understand through lightweight online demos; (iii) apply the results commercially and ensure their sustainability over time through synergetic partnerships with the industry. Description of work Early in the project we will start by delivering a Web site uniting research, industry and users facing information about MOLTO’s technology and potential (D10.2, UGOT and Ontotext). There we will feature our pre-existing work with light-weight demos, regularly updated as our work progresses, and ultimately including the use case systems. Some of these demos will be easy to integrate in third party applications like Wikis or social networks, to face larger audiences. The web site will also include a blog section with frequent informal posts on internal progress and plans and encouraging community contributions. Dissemination on conferences, symposiums and workshops will be in the areas of language technology and translation, semantic technologies, and information retrieval and will include papers, posters, exhibition booths and sponsorships (by Ontotext at web and semantic technology conferences like ISWC, WWW, SemTech), and academic/professional events such as the Information Retrieval Facility Symposium. We will also organize a set of MOLTO workshops for the expert audience, featuring invited speakers and potential users from academy and industry. Ontotext will examine the possibility of integrating MOLTO translation and retrieval technology in their intellectual property information retrieval systems. Ontotext will make the multi-lingual NL retrieval and presentation interfaces to structured knowledge as a standard feature in their semantic search products. Dissemination Plan, due month 3 (D10.1) The main dissemination activities will be defined in the communication plan and delivered to the Commission by month 3 (D10.1). Agreement will be obtained from the Project Officer prior to its implementation and related expenses. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 10.1 | Dissemination plan, with monitoring and assessment |  |  |  |  |  |  |  |  |  |  |  | R |  |  | M3 |  |
| D 10E.1 | Addendum to the MOLTO Dissemination plan, with monitoring and assessment |  |  |  |  |  |  |  |  |  |  |  | R |  |  | M24 |  |
| D 10.2 | MOLTO Web Services, first version |  |  |  |  |  |  |  |  |  |  |  | P |  |  | M3 |  |
| D 10.3 | MOLTO Web Services, final version |  |  |  |  |  |  |  |  |  |  |  | P |  |  | M39 |  |
| D 10.4 | MOLTO Dissemination and Exploitation Report |  |  |  |  |  |  |  |  |  |  |  | R, Main |  |  | M39 |  |

Table 3-13. WP11: Multilingual semantic wiki

| WP No: |  | 11 |  | Start |  |  |  | 18 |  | End |  |  |  |  | 33 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Multilingual semantic wiki |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  | UZH |  |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  | BI |  |  | UZH |  |  | Total |
| Person months |  | +3 | +3 |  |  |  |  |  |  |  |  |  |  | +20 |  |  | +26 |
| Objectives The main goal of the proposed work-package is to build an engine for a multilingual semantic wiki, where the involved languages are precisely defined (controlled) subsets of the 15 languages that are studied in the MOLTO project. Description of work The wiki engine would allow the input and presentation of the wiki content in all the languages, and perform formal logic based reasoning on the content in order to enable e.g. natural language based question answering. The users of the wiki can contribute to the wiki in any of the supported languages by adding statements to the wiki, as well as extending its concept lexicon. The wiki would integrate a "predictive editor" that helps the user cope with the restricted syntax of the input languages, so that explicit learning of the syntactic restrictions is not required. Ideally, the wiki would also integrate semantics-support, e.g. a paraphraser and a consistency-checker that could be used to enhance the quality of the wiki articles. The wiki engine is going to be implemented by combining the resources and technologies developed in the MOLTO project (GF grammar library, tools for translation and smart text input) with the resources and technologies developed in the Attempto project (Attempto Controlled English, AceWiki). The task of WP11 will be to combine the technologies developed in the MOLTO project with ACE and AceWiki, concretely: - porting the ACE grammar from English to the 15 MOLTO languages. The work in this task will be supported by the other MOLTO work-packages who are involved in developing GF-based grammars; - extending AceWiki to allow input in multiple different languages, i.e. develop AceWiki into a multilingual controlled language wiki. This task includes work on modularizing AceWiki and integrating existing GF tools for translation and smart text input; - using existing ACE application domains and test cases to evaluate the new multilingual wiki-system. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 11.1 | ACE Grammar Library |  |  |  |  |  |  |  |  |  |  |  | P |  |  | M27 |  |
| D 11.2 | Multilingual semantic wiki |  |  |  |  |  |  |  |  |  |  |  | P |  |  | M30 |  |
| D 11.3 | User studies for the multilingual semantic wiki |  |  |  |  |  |  |  |  |  |  |  | R |  |  | M36 |  |

Table 3-14. WP12: Interactive knowledge-based systems

| WP No: |  | 12 |  | Start |  |  |  | 18 |  | End |  |  |  |  | 33 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP Title |  | Interactive knowledge-based systems |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity type |  | RTD |  |  |  | Leader |  |  |  |  |  | BI |  |  |  |  |  |
| Beneficiary short name |  | UGOT | UHEL |  | UPC |  | Ontotext |  | Mxw |  | BI |  |  | UZH |  |  | Total |
| Person months |  | +4 |  |  |  |  |  |  |  |  | +20 |  |  |  |  |  | +24 |
| Objectives The work package will develop a production grade explanation service in Be Informed’s product suite that generates natural language explanations that are acceptable to broad audiences and across languages. Additionally, it will demonstrate that the MOLTO Tools are usable and effective to non-linguistic professionals for the “day-to-day” tasks of writing explanation grammars. Description of work Be Informed's model driven services, in areas such as decision making and case management, must be offered in many languages. The automatically generated explanations of models and decisions based on them must likewise be available in many languages and must be of high quality. The domains of application and the targeted languages are still to be specified. This work package can be divided in three stages: I. Adoption phase: Be Informed acquires knowledge of the Grammatical Framework (GF) used in MOLTO, and migrates its current explanation prototype to GF given its current functionality. At the same time, the requirements (D12.1) are drawn up, capturing both the requirements that the explanation service must meet and the challenges encountered in developing the prototype. II. Implementation phase: the actual explanation service is developed. - First activity is translating the requirements into a Functional Design that targets GF’s capabilities. Some requirements will translate into GF’s capabilities trivially, while others may require research, jointly by BI and UGOT. Based on this design, an explanation engine is developed by BI. The developed tooling integrates GF with the different subsystems that offer explanations to its users, allows Studio users to develop explanation grammars and fits well in the current OSGi based software architecture. - A major activity of this phase is the development of default grammars to be shipped with the explanation engine. We will develop grammars, in multiple languages (probably EN, NL, SV, FR, ES), for explaining: - the four default knowledge domains in BI's product suite: case management, decisions, registrations and interaction; - all three modalities (model, template, trace), namely from the model to the behavior of resulting services as individual cases (ie. A model of what requirements a permit application must meet, the process that is inferred by it a case management service and the trace of how an individual application was treated and why that specific applicant did or did not apply for the permit.) - Note that there may of course be no impediments for translating the developed grammars into other MOLTO supported languages at a later stage. III. Final phase: the explanation service and the developed grammars will be subject to usability studies. The multilingual explanations with be evaluated by users and clients of BI against key requirements from D12.1 and findings will we reported in D12.2. Deliverables |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D 12.1 | Requirements for BI's explanation engine |  |  |  |  |  |  |  |  |  |  |  | R |  |  | M27 |  |
| D 12.2 | User studies for BI's explanation engine |  |  |  |  |  |  |  |  |  |  |  | R |  |  | M36 |  |

### Efforts for the full duration of the project

| Short name | WP1 | WP9 | WP10 | WP11 | WP12 | Tot. MM |
| --- | --- | --- | --- | --- | --- | --- |
| UGOT | - | - | 1 | 3 | 4 | 8 |
| UHEL | - | 1 | - | 3 | - | 4 |
| UPC | - | - | - | - | - | - |
| Ontotext | - | - | - | - | - | - |
| Mxw | - | - | - | - | - | - |
| BI | 2 | 1 | 2 | - | 20 | 25 |
| UZH | 2 | 2 | 2 | 20 | - | 26 |
| Total | 4 | 4 | 5 | 26 | 24 | 63 |

Table 3-15. Effort table supported by the extension

| Short name | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | WP8 | WP9 | WP10 | WP11 | WP12 | Tot. MM |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UGOT | 10 | 20 | 12 | 3 | 9 | 3 | 12 | 12 | 3 | 24 | 3 | 4 | 115 |
| UHEL | 3 | 12 | 30 | 12 | 3 | 3 | - | 6 | 11 | 3 | 3 |  | 86 |
| UPC | 3 | 4 | 4 | - | 38 | 24 | 15 | 3 | 8 | 3 | - | - | 102 |
| Ontotext | 3 | 12 | 10 | 30 | - | 6 | 15 | 8 | 6 | 8 | - | - | 98 |
| Mxw | 1 | - | - | - | - | - | - | - | - | - | - | - | 1 |
| BI | 2 | - | - | - | - | - | - | - | 1 | 2 | - | 20 | 25 |
| UZH | 2 | - | - | - | - | - | - | - | 2 | 2 | 20 | - | 26 |
| Total | 24 | 48 | 56 | 45 | 50 | 36 | 42 | 29 | 31 | 42 | 26 | 24 | 453 |

Table 3-16. Effort of the full project

### List of milestones and planning of reviews

| M. No. | Milestone name | WPs involved | Date | Means of verification |
| --- | --- | --- | --- | --- |
| MS1 | 15 Languages in the Library | WP2, WP10 | M6 | Code and documentation available, web demonstration functional |
| MS2 | Knowledge representation infrastructure | WP4 | M6 | Retrieval access provided to the consortium |
| MS3 | Web-based translation tool available | WP3, WP10 | M12 | Tool accessible on MOLTO website |
| MS4 | Grammar-ontology interoperability | WP4 | M18 | Dual way interoperability between GF grammar and ontologies in the semantic repository: grammars generated from ontology and ontology from grammars, described in D4.3. |
| MS5 | First prototypes of the cascade-based combination models | WP5 | M18 | Translation combining grammars and and statistics is working and evaluated on a specific test set. |
| MS6 | Grammar tool complete | WP2 | M24 | IDE and documentation complete. |
| MS7 | First prototypes of hybrid combination models | WP5 | M24 | The methods are implemented and evaluated on a specific test set. Reported in D5.4 |
| MS8 | Translation tool complete | WP5, WP3 | M30 | Integrated grammar and STM available. |
| MS9 | Case studies complete | WP6, WP7, WP8 | M33 | Case translators available. |
| M11.1 | Prototype of semantic wiki with ACE Grammars is functional | WP11 | M28 | First online version of the multilingual semantic wiki |
| M12.1 | BI's explanation engine is functional | WP12 | M28 | First version of BI's services |

Reviews will be held annually, after months 12, 24, and 36 (final review).

# Implementation

## Management structure and procedures

The management structure will provide the mechanism for the MOLTO team to reach their full synergistic potential of achievement through integrative activities, collaboration and shared expertise. It will also provide leadership and direction in science and will establish and nourish collaborative work enabling each research group to perform its tasks. With a strong, simple, and flexible management, MOLTO will be greater than the sum of its parts. The management’s structure is shown in Figure 4.

Figure 4: The management structure of MOLTO. The Coordinator is the same as Site Leader 1.

### The Coordinator

The project leads by the Coordinator and five Site Leaders. The Coordinator is also the Site Leader of the coordinating site (Aarne Ranta, Professor of Computer Science, UGOT). The Coordinator is responsible for the functioning of the project, in particular financial, legal and administrative affairs. The Coordinator will ensure communications flow between the participants and organise together with the responsible partner (see WP1) the meetings for the project participants. The Coordinator maintains also all communications with the European Commission and is responsible for submitting all scientific and financial reports in due time. The Coordinator is thus the representative for the project towards the Commission.

The coordinator will be Prof. Aarne Ranta (UGOT), email aarne@chalmers.se. His deputy is the Project Manager, Dr. Olga Caprotti (UGOT).

The project will start on 1 March 2010.

An earlier start would be inconvenient because the end-of-year reporting period makes the administration heavily loaded in most of the participant sites, and also because of the Coordinator’s teaching commitments in the beginning of 2010.

### The Administrative Management

The coordinator will employ a part-time Project Manager, who will be in charge of the day-to-day administrative management of the project. The Project Manager will, in close connection with the Coordinator, prepare the scientific and financial reports, lead the dissemination activities, keep the Site Leaders informed about the state of the project, and take care of the public announcement of positions available within the project.

The Coordinator and the Project Manager will work in close collaboration with the Research Support Office of the University of Gothenburg (UGOT). The Office has a long track record of supporting research projects within the European Frameworks. The office will support the coordinator and the project manager from the negotiation phase to the end of the project. Its staff will prepare the consortium agreement and takes care of all other contractual matters during the duration of the project as well as the financial reports to the Commission.

The consortium agreement (CA) will be delivered at Month 2. The intellectual property rights will be defined in the CA. Staff from the Research Service Office will also inform all participants at the Kick-off meeting concerning the general conditions in an EC-project and the special conditions of this one. They will also support all the participants during the duration of the project in contractual and financial matters which need to be discussed.

### Steering Group

The five Site Leaders together form the Steering Group, which is chaired by the Coordinator. The Project Manager will act as a secretary of the Steering Group. The Steering Group will convene in connection to the Project Meetings, which are held at six-month intervals. The first meeting will be held at Month 1 (Kick-off meeting). The Site Leaders and other key persons, as well as their deputies, will be nominated in the first Project Meeting The Steering group will also convene at need, which includes conflicts between participants, and needs for major changes in the work plan. It is expected that most decisions will be reached in consensus, but if a formal vote is required, every Site Leader has one vote in the Steering Group.

Enlarged project

Site leaders for the additional sites are Jeroen van Grondelle (BI), and Michael Hess (UZH).

### Work Package Leaders

Each Work Package has a Work Package Leader. The Leader is possibly, but not necessarily, the same person as one of the five Site Leaders. The Coordinator appoints the Work Package Leaders. The Work Package Leaders will also organize Work Package Meetings in connection with the project meetings.

### Management of Gender Aspects

The lack of gender equality is prominent among the partnership, as only two of the 15 key persons are women. This lack of balance is a known problem in the research area of the MOLTO project. In order to make a change the Site Leaders will actively promote gifted female researchers in their groups to work in the MOLTO project. This is the current most important step to ensure gender equality at all levels.

### Advisory Board

To perform independent quality assurance, the project will have an advisory board. The board consists of two eminent scientists from the areas of language technology and translation, and web technology. They are independent of MOLTO, i.e. come from outside the partner organizations and do not work in joint projects with MOLTO staff.

These scientists will participate in the annual meetings (i.e. the meetings at the end of each year) and deliver assessment reports to the Commission. In these reports, they will assess the quality of research performed in MOLTO and its relevance and usability for the community, both in the academia and outside. We will come up with a short list of names for the advisory board before the beginning of the project and name the persons before the first management report (M7). Two names already under discussion are Prof. Stephen Pulman (Oxford) and Prof. Fernando Pereira (UPenn).

## Beneficiaries

### UGOT, Goeteborgs universitet

The University of Gothenburg has approximately 50,000 students (25,000 full-time students) and 5,000 employees. It is one of the largest universities in Europe. With its eight faculties and approximately sixty departments, the University of Gothenburg is also the most wide-ranging and versatile university in Sweden. The distinctive characteristic of university education at the University of Gothenburg is the close interaction between teaching and research. Students are kept informed of the latest developments in the field they are studying and researchers gain inspiration from their students’ expectations and needs. In an international perspective too, the University of Gothenburg is unusually comprehensive, with cutting-edge research in a number of dynamic research areas. Cooperation with Chalmers University of Technology, Sahlgrenska University Hospital, society at large and trade and industry has been consistently strengthened and intensified over recent years, as have international contacts and collaborative projects with partners abroad.

The MOLTO project involves three departments of the university: Computer Science and Engineering (shared with Chalmers University of Technology), Swedish Language, and Department of Philosophy, Linguistics, and Theory of Science. Groups of researchers from these departments together form the CLT (Centre for Language Technology), which is one of the eight focus areas of research of the University. The UGOT key persons of MOLTO are members of the CLT.

Aarne Ranta

Dr. Aarne Ranta is Professor of Computer Science in the Department of Computer Science and Engineering, Chalmers University of Technology and University of Gothenburg, since 2005. His earlier positions are Associate Professor in the same Department during 1999-2005, Visiting Professor at Xerox Research Centre Europe, Grenoble, during 1997-1999, and researcher at the Academy of Finland, 1988-1998. In his Department, Ranta is in charge of the Language Technology group, which has ten members. Ranta’s main research topic, since 1998, is the Grammatical Framework, GF, of which he is the main designer. His other interests are type theory, functional programming, and compiler construction. Ranta has supervised 5 PhD theses and has currently 2 PhD students. In 2008–2009, Ranta is acting as Head of Division, with budget responsibility for the Division of Computing Science with 25 employees.

Robin Cooper

Dr. Robin Cooper is Professor of Computational Linguistics at the Department of Philosophy, Linguistics, and the Theory of Science, University of Gothenburg. He is the head of GSLT (Graduate School of Language Technology), a national graduate school with 50 past and present PhD students. Cooper has a B.A. (hons), Modern Languages, 1969 and M.A. (awarded 1974) from Corpus Christi College, Cambridge, and Ph.D., Linguistics, 1975, from the University of Massachusetts at Amherst. In Gothenburg since 1995, Cooper has previously worked as Assistant Professor at the University of Texas, Austin, as Associate Professor at the University of Wisconsin, Madison, and as a Lecturer at the University of Edinburgh. Cooper’s main research interest is in the semantics of natural language, from both a theoretical and computational perspective.

Lars Borin

Dr. Lars Borin is professor of natural language processing in the Department of Swedish Language, University of Gothenburg, and director of Språkbanken (the Swedish Language Bank), a national language resource infrastructure institution. His educational background is in languages (Slavic and Finno-Ugric linguistics), Political Science and Computer Science, followed by a PhD in Computational Linguistics. He worked at the universities in Uppsala and Stockholm before taking up his position in Gothenburg in 2002. Among his research interests are linguistic resources, in particular corpus and lexicon resources, language technology-based eScience, language technology for low-density languages and intelligent computer-assisted language learning. He has been an organizer of several conferences and workshops, the most recently of LaTeCH-SHELT&R 2009 (Language Technology and Resources for Cultural Heritage, Social Sciences, Humanities, and Education) at EACL 2009.

Olga Caprotti

Olga Caprotti was the Network Manager of the Joining Educational Mathematics, JEM, thematic network and has been project manager of the WebALT, EDC-22253 eContent project. She has been working in technologies for the electronic communication of mathematics since joining the European OpenMath Esprit Project (1997-2000) after graduation in symbolic computation at RISC-Linz. She has substantially contributed to the latest version of the OpenMath language and is one of the editors of the standard. Her interests and competences range from semantic markup and metadata for mathematical documents and interactive e-learning materials, to mathematical web services and interfaces to symbolic computation software. She is currently the secretary of the OpenMath Society and member of the W3C-Math WG and of the Committee for Electronic Information and Communication of the IMU. Previously at UHEL, Caprotti is a member of the UGOT staff in MOLTO, working as project manager and dissemination officer.

Krasimir Angelov

Krasimir Angelov is a PhD student at the Department of Computer Science, working on GF-based parsing, authoring, and translation. His thesis is planned for year 2011. He will work in connection to MOLTO with own contribution, and after the defence as a postdoc funded by MOLTO.

PhD student Y

At the beginning of MOLTO, a PhD student will be hired to work on UGOT’s tasks. We are looking for a person with a MSc in Computer Science or related subject, and experience in natural language processing, as well as functional programming and compiler construction.

PhD student or intern Z

At the mid-point of MOLTO, a PhD student or an intern will be hired to work on the Cultural Heritage task, and possibly with other similar case studies, as well as evaluation. We are looking for a person with a MSc in Computer Science or related subject, and experience in natural language processing.

### UHEL, Helsingin yliopisto

The University of Helsinki, established in 1640, is the largest and most versatile university in Finland. It includes eleven faculties: Agriculture and Forestry, Arts, Behavioural Sciences, Biosciences, Law, Medicine, Pharmacy, Science, Social Sciences, Theology, and Veterinary Medicine. The university has around 38,000 students working on degrees and 7,000 employees. The Academy of Finland, which is an expert organisation in research funding and science policy, has designated 11 units of the University of Helsinki as National Centres of Excellence in Research for 2002-2007, 13 units for 2006-2011 and 12 units for 2008-2013. The University of Helsinki is a member of the League of the European Research Universities (LERU).

In 2009, the University of Helsinki is pooling together the departments of Translation Studies and General Linguistics (including Language Technology). The Department of Linguistics is well known for its pioneering work in computational morphology and finite state parsing. The Department of Translation Studies has long standing experience in multilingual terminology, both in practical terminology work and in terminology management technology development projects.

Lauri Carlson

Lauri Carlson is professor of linguistic theory and translation at the Department of Translation Studies of the University of Helsinki since 1993. Carlson has coordinated or participated in a number of national and EU research projects in language technology. In 2000-2006 Carlson was invited to work as professor of language technology in the Department of General Linguistics of the University of Helsinki. Recent projects include the EU eContent project WebALT and the national LT projects Interact, 4M, CoGKS, and FinnOnto. Currently, responsible leader of the national LT project ContentFactory. Carlson’s research interests include logical semantics, dialogue, unification based parsing and machine (aided) translation. He has published two monographs and articles on semantics, dialogue and discourse analysis, and machine (aided) translation. He is the author of a constrained language parser/generator CPARSE.

Krister Linden, PhD

Dr. Krister Linden is an Adjunct Professor at the Department of Linguistics and a Research Project Leader for Helsinki Finite-State Technology.

Seppo Nyrkkö, PhD Student

Seppo Nyrkkö will work full-time in MOLTO as a PhD student.

### UPC, Universitat Politecnica de Catalunya

The Technology University of Catalonia (UPC) imparts, among others, engineering degrees (Civil, Industrial, Electrical, Computer Science) and Mathematics and Statistics degrees. It is involved in research and technology transfer, with many quality doctoral programs, including: Artificial Intelligence, Applied Mathematics and Statistics. Starting September 2006, it started offering four new international masters degrees: Artificial Intelligence (with an intensification in Natural Language Processing), Applied Mathematics, Mathematical Engineering, and Statistics and Operations Research. For selected students, many double degrees in Mathematics and Engineering are possible with an additional year of studies. UPC also excels in the participation in research projects within the EC Framework programs, with extensive collaboration with other universities and private companies.

Two departments are involved: Applied Mathematics will contribute with personnel who were active in the developing of exercises and GF grammars in the scope of the WebALT project. The Natural Language Processing Research Group (GPLN) belongs to the Software Department in UPC and was founded in 1986. Ever since its creation, GPLN has worked on technologies and applications of automatic natural language processing. In the context of this project, GPLN investigates machine learning techniques for structure processing, syntactic–semantic linguistic analyzers for Statistical Machine Translation, and discriminative learning models for phrase selection in SMT. GPLN also has extensive experience in the evaluation of machine translation and has released the IQmt suite which provides a suite of MT metrics at several linguistic levels. Research activity in GPLN involves Spanish, Catalan, English, Arabic and Chinese languages. GPLN has participated in the following European projects on SMT: LC-STAR, FAME, TC-STAR-P and TC-STAR, and has taken part in the following international evaluations on MT systems: NIST (2008), IWSLT (2005-2008), WMT (2006-2009), TC-STAR (2006-2008), and MT metric evaluations: WMT (2007-2009), NIST MetricsMATR (2008).

Jordi Saludes

Dr. Jordi Saludes received his Ph.D. degree in Science (Mathematics) from the Universitat Autònoma de Barcelona (UAB) in 1991. He is associated professor of one of the departments of Applied Mathematics in UPC, lecturing in the Escola Tècnica Superior d’Enginyeries Industrial i Aeronàutica de Terrassa and the Facultat de Matemàtiques i Estadística. He has been working in Computer Vision for industrial problems in the Centre de Visió per Computador (CVC, CIRIT-CIDEM-UAB) and medical image analysis. He is currently interested in formalization and representation of mathematical content in docent applications.

Sebastià Xambó

Sebastià Xambó Descamps is Full Professor of Information and Coding Theory (since 1993) in the Department of Applied Mathematics of the Technical University of Catalonia (UPC), with teaching in the Facultad de Matemáticas y Estadística (FME). Formerly Full Professor of Algebra and Algebraic Geometry (1989-1993) at the Department of Algebra of the Universidad Complutense of Madrid. Before, he was Associate Prefessor at the Department of Algebra and Geometry of the Universidad de Barcelona (1982-1989). His research interests bearing to the MOLTO proposal are systems of mathematical computation (effective algorithms), including Web-accessible systems, and their applications, including the teaching and learning of mathematics. Expert in internet platforms for doing, teaching, learning and assessing mathematics, coordinated the development of Wiris (http://www.wiris.com/) and developed on-line, mathematically interactive materials, such as http://www.wiris.com/cc/. This experience will help in writing good interactive exercises and in assessing the validity and usability of the tools. He has been President of the Catalan Mathematical Society (1995-2002), Vicerector of Information and Documentation Systems (1998-2002), Dean of the FME (April 2003 to March 2009), and President of the Spanish Conference of Deans of Mathematics (February 2004 to November 2006).

Lluís Màrquez

Associate Professor at UPC since 2000. PhD. in Computer Science (UPC 1999; owning the UPC prize for doctoral dissertations in CS). His research focuses on Machine Learning methods for Natural Language structure prediction problems, including syntactic and semantic parsing, and statistical machine translation. He has published over 75 papers in NLP and Machine Learning journals and conferences. Usual Program Committee member of the major conferences in the area and Program Chair of CoNLL-2006, SemEval-2007, several CoNLL shared tasks, EAMT-2009, and SEW-2009. Guest editor of special issues in Computational Linguistics and Language Resources and Evaluation. Currently, he acts as president of the ACL SIG on Natural Language Learning (SIGNLL). He has participated in 4 EU funded projects and 10 Spanish government funded projects, acting as local coordinator in several of them.

Horacio Rodríguez

Dr. Horacio Rodríguez received a PhD degree in Computer Science, UPC, 1989. He is Graduate in Sciences (Physics), UB, 1977 and Industrial Engineer, UPC, 1970. He has a full time permanent position as Associate Professor at UPC (Software, LSI, department), since 1989. Previously he spent 15 years working in several Spanish companies and part time at the university. His teaching activity includes both undergraduate, at UPC, and postgraduate (at UPC, U. Alicante, U. Barcelona, U. País Vasco, U. Sevilla, IPN -México- and U. San Marcos -Perú-) studies. H. Rodriguez has lead several Catalan, Spanish, European and USA funded projects, as EuroWordNet (1996-1999), ITEM (1996-1999), CatalanWordNet (1997-1999), Aliado(2002-2005), Arabic WordNet (2005-2007) and participated in many others, as ACQUILEX (1989-1992), ACQUILEX II (1993-1995), NAMIC (1999-2001), HERMES (2001-2003), FAME(2001-2004), Text/Mess(2006-2009) among others (see http://www.lsi.upc.es/ nlp/ for details). He has advised 10 PhD theses in the area of NLP. He has a large number of publications in journals (Machine Learning, Artificial Intelligence, Terminology, Machine Translation, etc.) and international conferences (ACL, Coling, RANLP, etc.). His research interests are Natural Language Processing (both resources and tools) and Artificial Intelligence methods and tools.

Lluís Padró (Associate Professor)

Associate Professor (TU) at LSI-UPC. He is an expert on resources and software architectures for linguistic analyzers. He has also worked extensively on MT projects, especially on rule-based MT systems. His contribution will be very valuable to the corpora compilation and annotation (WP5 and WP8) and as a bridge between pure statistical and interlingua-based MT technologies.

Cristina España-Bonet

Post-doc researcher at LSI-UPC. She is a specialist on Statistical Machine Translation, specifically on the usage of Machine Learning techniques to enrich pure phrase-based SMT systems. She will program a significant part of the SMT modules in the hybrid systems and coordinate several tasks in WP5.

Xavier Carreras

Research professor (Ramon y Cajal position) at LSI-UPC. He is an specialist on machine learning techniques for natural language processing. He has developed a syntax-based statistical machine translation system, which will be the basis for advanced hybridization experiments at WP5.

David Farwell

Professor David Farwell contributes to WP5 as a member of ICREA, a third party under UPC.

### Ontotext, Ontotext AD

Ontotext AD is a Sirma Group company focused on research and development of core technologies for knowledge representation, information extraction and retrieval and a developer of several outstanding products and major contributor to open-source platforms including KIM semantic annotation platform; wsmo4j semantic web services API and the WSMO Studio service development environment; OWLIM - the fastest and most scalable OWL engine; GATE language engineering platform; Sesame semantic repository. The company’s competence covers ontology design, management, and alignment; knowledge representation, reasoning; information extraction (IE), applications in information retrieval (IR); Upper-level ontologies and lexical semantics; NLP and language engineering: POS-tagging, gazetteers, co-reference resolution, etc; Machine Learning: HMM, NN, CRF; Semantic Web Services. The company is a participant in a number of EC-funded projects, and as a member of W3C, involved in the development of the vision and the standards powering the development of the web.

At present Ontotext has over 35 employees and a number of scientific affiliates. Its researchers have more than 50 publications in refereed journals and international events.

Borislav Popov, head of semantic annotation and search group

Borislav Popov studied CS and specialized in Artificial Intelligence at the Sofia University, Bulgaria. His research interests include KR, ontologies, information extraction and information retrieval and have resulted in more than a dozen scientific papers. He leads multiple commercial and several European projects based on semantic technologies, and also leads the development of several products, among which the semantic annotation and search platform KIM (http://ontotext.com/kim/) and is CTO of Namerimi, developing a semantic search engine for the Bulgarian market.

Atanas Kiryakov, CEO

Atanas Kiryakov obtained his M.Sc. degree in CS from the Sofia University, Bulgaria in 1995 with a thesis on knowledge representation (KR). His research interests include KR, ontologies, lexical semantics, reasoning, information extraction, information retrieval. He is an organizer and a member of programme committees of a number of international forums; author of more than 20 publications. Kiryakov lectured courses in KR at the Sofia University, as well as at international forums. He heads the company as CEO and is leading the knowledge representation and reasoning group.

Milena Yankova, Head of NLP

Milena Yankova has a M.Sc. degree in CS (artificial intelligence program) at Sofia University, with a thesis on Information Extraction. Currently she proceeds with her PhD in Computer Science at University of Sheffield. Her research interests include identity resolution, knowledge representation and information extraction. Yankova is co-author of a number of scientific publications and member of the program committees of international scientific forums. She led the development of products in the areas of data acquisition, information extraction and identity resolution.

##### Mihail Konstantinov

Mihail Konstantinov will work in MOLTO as knowledge engineer.

##### Marin Nozhchev

Marin Nozhchev will work in MOLTO as knowledge engineer.

##### Georgi Georgiev

Georgi Georgiev will work in MOLTO as natural language engineer.

##### Boyan Kukushev

Boyan Kukushev will work in MOLTO as natural language engineer.

### Mxw, Matrixware GmbH

Matrixware Information Services offers superior solutions and services for professional Information Retrieval. These solutions and services help organizations to face the information economy and, thereby, provide them with a distinct business advantage. Matrixware’s capabilities are fuelled by the findings of leading global scientists through extensive links with industrial partners and academia, building strong, trusting relationships through cutting-edge, open science, open source and open business concepts.

##### Neil Tipper

Mr. Tipper is a research project manager in the Science Division at Matrixware Information Service Gmbh. He has previously worked in research at the Oesterreichisches Forschungs Institut fuer Artificial Intelligence (OeFAI); Motorola Australia Research Centre; and the Information Technology Research Institute at the University of Brighton; and has published in the area of Natural Language Generation.

##### Dominique Maret

Dr. Maret is the Vice President and Chief Scientific Officer of the Science Division at Matrixware and has extensive experience in the management of business, technical and research aspects of technologies such as text mining, information retrieval, machine translation and natural language processing. He gained his doctorate in Applied Mathematics and Computer Science in 1987.

##### Andreas Tuerk

Dr. Türk is a Computational Linguist in the Science Division at Matrixware and is an expert in the area of Speech Processing and Machine Translation. He gained a PhD degree from Cambridge University on the subject of Speech Recognition. He has worked in Speech Recognition at Philips Speech Processing Vienna, Cambridge University Engineering Department, Canon Research Europe, Sail labs Technology AG and at the Telecommunications Research Center Vienna. He has published in the areas of Signal Processing, Speech Recognition and Pattern Recognition.

##### Robert Loibl

Robert Loibl is a Team Leader in Matrixware’s Data Services division. He will be involved in data acquisition and data preparation.

##### Veronika Zenz

Veronika Zenz is a Researcher, Dipl. Ing (Masters) in Software Engineering & Internet Computing and research experience in the information retrieval domain. She will be involved in the evaluation task and have some involvement in the data preparation task.

### University of Zurich

The University of Zurich, Switzerland (UZH), founded in 1833, leads Switzerland's institutions of higher education in several ways: With nearly 7600 employees, among them 4490 lecturers and 512 professors, and with over 25,000 students (3 392 graduates a year) it is by far the largest university in Switzerland. With its 160 specialist institutes, it offers the widest educational spectrum of any single university in the country. It has a budget of around 1000 M CHF (750 M EUR) per year.

The University of Zurich is a member of the League of European Research Universities (www.leru.org) and one of the leading basic research institutions in Europe. It is best known for its achievements in immunology, brain research and molecular biology. But the liberal arts, law and business administration, and computer sciences are other fields for which the university has become well known outside Switzerland during the last decades. Altogether 12 Nobel prize winners have taught at the University of Zurich (among them Erwin Schrödinger and Albert Einstein). In the «Academic Ranking of World Universities – 2009» of Jiao Tong University in Shanghai, the University of Zurich ranks on position 54 worldwide, and on position 13 in Europe.

Researchers, teachers and students at the University of Zurich profit from the excellent technical and scientific infrastructure that the Greater Zurich Area provides. Apart from the University's own institutions this includes the Federal Institute of Technology (“Eidgenössische Technische Hochschule”, ETH) with its library (one of the very largest technical libraries in Europe) and its annex institutes (such as the Paul Scherrer Institute), as well as private institutions of research such as the Google Zurich European Engineering Centre, Disney Research Zurich, and the IBM Research Institute in Rüschlikon near Zurich (with no fewer than four Nobel Prize winners within the last decade, two of them jointly with the University of Zurich).

Michael Hess

Dr. Michael Hess is Full Professor of Computational Linguistics at the Institute of Computational Linguistics, University of Zurich, Switzerland, and Head of the Institute. His earlier positions were Associate Professor of Computational Linguistics and Artificial Intelligence, University of Koblenz-Landau (Germany) and Chargé de recherche, at the Institut pour les études sémantiques et cognitives (ISSCO), University of Geneva, Switzerland. Before that he was Associate Research Scientist at the Department of Computer Sciences, University of Texas at Austin, USA, and at the Centre for Computational Linguistics, University of Manchester Institute of Science and Technology, Great Britain. His main interest is in computational semantics, specifically in Answer Extraction and Text Mining, with Controlled Languages and Language-Aware E-Learning as additional interests.

Norbert E. Fuchs

Dr. Norbert E. Fuchs received an MSc and a PhD in theoretical Physics from the University of Tubingen (Germany). He worked for several years in software industry before joining in 1987 the Department of Informatics of the University of Zurich as Senior Research Associate. His research focussed on requirements engineering, executable specifications, logic programming, and in the last years on controlled natural language. In 1995 Dr. Fuchs formed the project Attempto (attempto.ifi.uzh.ch) that developed the knowledge representation language Attempto Controlled English and its tools. The work of the Attempto group has been presented in more than 50 publications, invited talks, courses and in the workshops CNL 2009 and CNL 2010 (co-) organised by Dr. Fuchs. Part of the Attempto research was performed within the EU Network of Excellence REWERSE. Dr. Fuchs (co-) supervised 5 PhD theses and 9 MSc theses. After his retirement he remains as Senior Research Fellow guest of the Department of Informatics and the Institute of Computational Linguistics of the University of Zurich.

Kaarel Kaljurand

Dr. Kaarel Kaljurand gained a MSc in Computer Science from the University of Tartu (Estonia) in 2002. He then joined as a research assistant the computational linguistics group at the University of Zurich where he worked during 2002-2009 on projects dealing with biomedical text mining, formal ontologies, controlled natural languages, and the semantic web. His main involvement was in the EU "Network of Excellence" REWERSE where he worked on the extensions to Attempto Controlled English and its tools. In 2008 he gained a PhD in Computer Science from the University of Tartu on the topic of "Attempto Controlled English as a Semantic Web Language".

Tobias Kuhn

Dr. Tobias Kuhn has earned his doctorate in 2010 at the Department of Informatics at the University of Zurich, and is currently employed at the Institute of Computational Linguistics as a postdoc researcher. His research areas include controlled natural languages, knowledge representation and reasoning, the Semantic Web, and artificial intelligence. He has been involved in the development of Attempto Controlled English (ACE) and several tools that use this language, most notably the semantic wiki AceWiki. He has been a guest at the Technical University Dresden in 2006 and at the University of Chile in 2010. Furthermore, he has been involved in the ERGO project (http://gem.med.yale.edu/ergo/) and the REWERSE network (http://rewerse.net/).

### Be Informed

Be Informed (BI) is an independent software supplier specialising in solutions for complex and knowledge-intensive business processes. Using our software, organisations improve their interactions with customers and partners, streamline their working processes and achieve substantial gains in efficiency by delivering the appropriate knowledge in a direct and context-specific manner to business users and customers.

In a short time, Be Informed has built up a large client base among Dutch government agencies including the Dutch Immigration and Naturalization Service (IND), the Central Administration Office (CAK), the Centre for Vehicle Technology and Information (RDW), the Netherlands Tax Authority, the Ministry of Justice, the Ministry of the Interior and Kingdom Relations (BZK), the Ministry of Housing, Spatial Planning and the Environment (VROM), the Ministry of Education, Culture and Science (OC&W), the Ministry of Transport, Public Works and Water Management (V&W), and municipalities, as well as within the profit sector at companies such as Achmea, Interpolis, Eureko, ABN AMRO Insurance and Syntrus. Be Informed works together with leading partners such as Accenture, Cap Gemini, Ordina, Logica, IBM, Juris and the University of Amsterdam.

The background to the development of Be Informed is the observation that society is becoming increasingly knowledge-intensive. Routine processes are outsourced to countries where labour is cheap, or they are completely computerized. What remains are complex and knowledge-intensive processes. Be Informed has been developed to support precisely these types of processes and to enable organisations to respond quickly to changes in the business environment ranging from changing customer wishes, to technological developments to the need to rapidly implement new legislation. To do this, Be Informed offers a suite of products that enable organisations to:

- design, manage and analyse all aspects of their business;

- straight through processing of complex cases;

- support manual handling of services (decision support and case management);

- context-specific delivery of information and knowledge;

- apply knowledge in e-forms, dossiers and applications.

In 2009 International technology research and advisory firm Gartner named Be Informed as a Cool Vendor. Gartner argues that organisations that examine methods for managing, monitoring, improving and supporting complex and knowledge-intensive processes must take a serious look at the innovations that Be Informed brings to the BPM playing field.

Jeroen van Grondelle is one of the founders of Be Informed. As a product architect, he is responsible for new developments within the Be Informed product line. Jeroen researches new technologies and their practical application within Be Informed. To do so, he actively cooperates with various partners in the academic world and collaborates with them in research projects. He recently published two papers in the area of ontology verbalization and editing using natural language and participates in the EU MONNET Project on Ontology Localization.

Jeroen Daanen is a software engineer at Be Informed. Currently he’s working on the latest version of the Be Informed product suite. In the past he has worked as linguistic engineer at Polderland Language and Speech Technology developing and maintaining spelling checkers, grammar checkers, thesauri and electronic dictionaries for several languages (e.g. Dutch, Catalan and Icelandic). Further he worked at Human Inference developing address standardization software for customer data quality software.

Menno Gülpers works as knowledge architect and trainer at Be Informed since 2009 and has been involved in several large implementation projects. Prior to this position, he was senior information analyst and principal teacher at PNA University, the company owned by professor Sjir Nijssen, the founding father of the Natural language Information Analyses Methodology (NIAM) that has evolved to CogNIAM. Menno has played a part in the involvement of business users in analysis and design, combining natural language patterns with analogies from everyday- life.

Xander Uiterlinden is a software architect at Be Informed. Xander is responsible for the design of the software architecture and ensures development on the Be Informed product is done according to the architectural design and standards. He also supports the development teams in the design and review phases.

Joris van Aart is manager software development at Be Informed’s product development department. He’s responsible for operations management. In the past he has worked as project manager, team lead or engineer on numerous software projects, often with a scientific background.

## Consortium as a whole

The MOLTO Consortium has four partners, of which three are academic and one industrial. The consortium was built with a great care to match the vision of MOLTO and provide the competences needed without too much overlap. The result of the process is a consortium that also covers a representative set of five different countries, diverging both geographically as in terms of language families: Fenno-Ugric, Germanic, Romance, and Slavic.

An essential question in a multilingual project like MOLTO is to find a sufficient basis of developers and testers for the different languages. Here, the consortium itself comes a long way towards the goal: its key persons alone have proficiency in at least ten languages. More languages are available in the immediate vicinity: in the Department of Computer Science and Engineering of the coordinating site UGOT alone, 30 nationalities are represented.

The main competences and responsibilities of each partner can be summarized as follows:

UGOT, University of Gothenburg, Coordinator. UGOT has a leading competence in multilingual grammar formalisms and grammar resources, and the group coordinates the collaborative open-source development of GF. In MOLTO, UGOT is responsible for the design and implementation of grammar development tools (WP2) and the availability of linguistic resources. UGOT also provides technical help in integrating GF with the translation tools (WP3), the Knowledge Engineering (WP4), and statistical methods (WP5). Moreover, UGOT has the leading role in the Cultural Heritage case study, where it builds on its previous competence on the domain, as well as collaboration with Gothenburg City Museum. In WP7, UGOT will develop the grammars needed in the hybrid model. As Coordinator of MOLTO, UGOT has the main responsibility for management (WP1) and dissemination (WP10).

UHEL, University of Helsinki. UHEL has competence in human translator training and translation tools, as well as in grammar development and ontologies. UHEL is therefore the main responsible partner for translator’s tools (WP3) and requirements and evaluation (WP9). The group has both research and practical experience with CAT and MT tools (taught Trados tools since 1995), including involvement in national R&D projects where CAT tools have been or are developed (MLIS Lingmachine, Masterin TM/MT system, Multilingual Workbench). The group was also involved in the development of mathematical GF grammars for the WebALT project.

UPC, Universitat Politecnica de Catalunya. From UPC, two groups are involved: applied mathematics, the main party responsible in WP6, and computational linguistics, the main party responsible in WP5 and WP7. In WP5, UPC will provide the SMT technology needed for the research in this package, coordinate the corpora compilation/alignment, and develop the grammar/statistical-based combined MT models Wide experience in the construction and evaluation of Statistical Machine Translation systems, machine learning of statistical natural language parsers, and a combination of different sources of linguistic information in the construction of SMT systems. In WP6, UPC is the main responsible partner, developing grammars for natural language generation and parsing, collecting exercise samples and validation, and implementing automated mathematical reasoning. In WP7, UPC will test the hybrid model developed in WP5 on the patent corpus provided by EPO. The group has ample teaching experience in mathematics at university level in several curricula and was the main designer of mathematical GF grammars for the WebALT project. ICREA (Institucio Catalana de Recerca i Estudis Avancats Fundacio Privada) is a research organization functioning as a third party under UPC.

Ontotext, Ontotext AD. Ontotext will make the spectrum of its semantic technology and competence available to the MOLTO consortium by leading WP4 (Knowledge Engineering). They will deliver research and development of two-way grammar - ontology interoperability, infrastructure for knowledge modeling, semantic indexing and retrieval and ontology modeling and alignment of structured data sources. Ontotext will contribute to the retrieval, navigation and visualization of knowledge and ontology-grammar interoperability in the grammar development IDE (WP2) and the use case systems (WP6, WP7, WP8), developing the prototypes for two of the use cases (museums and patents). The company will heavily participate in the dissemination and exploitation (WP10) activities, on the forums for semantic technology it usually sponsors and maintain the MOLTO Web portal with live demos. The retrieval and MT outcomes of MOLTO will be integrated in the products of the company.

Mxw, Matrixware GmbH. An information services company, Mxw is the leader of the patent MT and retrieval case study in WP7. Mxw specializes in analysis and retrieval of technical content in the intellectual property domain (patents, prior-art). It invests heavily in research and development in the areas of information retrieval, information extraction, large data set visualization, and recently semantic annotation and search. It is the aggregator and developer of the Alexandria patent repository for patents and patent metadata. Alexandria provides an extensible global storage facility for high-quality scientific, technical and business information, which includes a substantial collection of international patents (at the time of writing this the patent collection numbers over 70 million documents). Mxw will define the use case requirements (WP9), provide parallel corpora (WP5) and participate in the evaluation (WP9) and feasibility studies (WP10). Mxw will disseminate through their academic and industrial partnerships and appropriate events.

Here is a list of the recent previous experiences of the key persons of MOLTO in European projects:

•	UGOT: TYPES (FP6-2002-IST-C), CLARIN (FP7-RI-2122230), TALK (IST-507802), DHomme (IST-2000-26280), TRINDI (LE4-8314)

•	UHEL: WebALT (eContent 22253)

•	UPC: ACQUILEX (Esprit BRA 3030), ACQUILEX–II (Esprit BRA 7315), EuroWordNet (LE-4003), NAMIC (IST-1999-12392), MEANING (IST-2001-34460), FAME (IST-2001-28323), LC-STAR (IST-2001-32216), CHIL (IST 506909), HOPS (IST? 507967), WebALT (eContent 22253).

•	Ontotext: TAO (IST-2004-026460), TripCom (IST-4-027324-STP), RASCALLI (IST-27596-2004), SEKT (IST-2003-506826)

•	Mxw: ePatent, eMage

The extension adds two more countries, The Netherlands and Switzerland, and adds Dutch, German, French, and Estonian as new languages covered by the Consortium staff.

The main competences and responsibilities of each partner can be summarized as follows:

UGOT, acting as coordinator, will develop the GF application grammars needed for work package WP11, and assist in preparing the infrastructure in WP12. UZH and BI will respectively carry out most of the work planned in work-packages WP11 and WP12 since they are leading experts in Attempto, CNL, Semantic Wiki and in industrial workflows and user perspective. UHEL will participate in building the semantic wiki system in WP11. UHEL will also be responsible for evaluating and assessing the MOLTO technologies applied to the new work-packages in WP9(E).

Key persons of MOLTO-Enlarged EU have experience in European projects related to the area of

MOLTO. Most relevant are:

- UZH: REWERSE (Reasoning on the Web with Rules and Semantics, IST-506779 FP6)

- BI:MONNET (Multilingual ontologies for networked knowledge, FP7 248458-STREP) ongoing.

## Resources to be committed

The effort table appears as a separate Annex.

#### Human resources

The original total size of MOLTO is 390 person months, of which

•	20 (5.2%) for management

•	37 (9.6%) for dissemination and exploitation

•	348 (85.2%) for research and technology development

Partners 1–4 are roughly equal in terms of person months: UGOT 107 (97 without management costs related to coordination), UHEL 82, UPC 102, Ontotext 98. Mxw is smaller, originally 36 months but they left after 1 month. In addition to the personnel paid by MOLTO, research staff from each partner will participate in meetings, supervision, etc.

Enlarged project

The size of the MOLTO Enlarged EU extension is 62 person months, of which

- 8 (13%) for management

- 54 (87%) for research and technology development

Former MOLTO partners, the coordinator UGOT and UHEL have added 7 and 4 person months respectively. In addition to the personnel paid by the project, otherwise funded staff from each partner will participate in meetings, supervision, etc.

Table 4-17. Personnel employed by the MOLTO Enlarged EU project

| Ben. | Name | Title | % Involvement | % Other projects | e-mail | Role |
| --- | --- | --- | --- | --- | --- | --- |
| UZH | Michael Hess | Prof | 10% |  | hess@cl.uzh.ch | Site leader |
| UZH | Norbert E. Fuchs | PhD | 20% |  | fuchs@ifi.uzh.ch | WP leader plus research |
| UZH | Kaarel Kaljurand | PhD | 100% |  | kaljurand@gmail.com | researcher |
| UZH | Tobias Kuhn | PhD | 10% |  | kuhntobias@gmail.com | researcher |
| BI | Jeroen van Grondelle | product architect | 20% | 10% Monnet | j.vangrondelle@beinformed.com | site leader and technical lead |
| BI | Xander Uiterlinden | software architect | 40% |  | x.uiterlinden@beinformed.com |  |
| BI | Joris van Aart | manager software development | 20% | 10% Monnet | j.vanaart@beinformed.com | WP leader |
| BI | Menno Gulpers | knowledge analyst | 40% |  | m.gulpers@beinformed.com | grammar designer |
| BI | Jeroen Daanen | software engineer | 40% |  | j.daanen@beinformed.com | software engineer |
| UGOT | Aarne Ranta | Prof | 10% | 20% main MOLTO | aarne@chalmers.se | Coordinator with research involvement |
| UGOT | Olga Caprotti | PhD | 0% | 50% main MOLTO | caprotti@chalmers.se | Project manager with research involvement |
| UGOT | Krasimir Angelov | PhD from Jan. 2011 | 20% | 80% in main MOLTO | krasimir@chalmers.se | Research and development |
| UHEL | Lauri Carlson | Prof |  |  | lauri.carlson@helsinki.fi | Site leader |
| UHEL | Seppo Nyrkkö | PhD Student |  |  | seppo.nyrkko@helsinki.fi | Research |
| UHEL | Inari Listenmaa | PhD Student |  |  | inari.listenmaa@helsinki.fi | Research |

#### Other costs

In addition to labour, we have allocated money for travels. There are five kinds of travels:

•	MOLTO’s consortium meetings

•	other internal travel in MOLTO

•	invited speakers to MOLTO workshops

•	advisory board travels to annual reviews

•	dissemination, mostly conferences where MOLTO technology is shown

The original total travel budget is ca. 200 kEUR, that is, 512 EUR/PM, while the project extension adds ca. 37 kEUR (computed using the same the average lump sum).

Of this, the budget for consortium meetings is 100.8 kEUR (7 meetings, 12 travelling persons in each, 1200 EUR per person). 25 kEUR is for inter-site visits and coordination-related travel. 7.2 kEUR is for invited speakers to workshops, and the same amount for the trips of the advisory board (3*2 trips in each, i.e. 3 meetings à 2 persons) We allocate 60 kEUR for dissemination-related travelling, since we find this part to be essential for the MOLTO’s goal to make its technology widely known and available.

Apart from travel, some money is allocated for demonstration hardware serving the use case prototypes and live demos of MOLTO. These costs amount to ca. 30 kEUR.

The only subcontracted costs of MOLTO are the auditing costs.

# Potential impact

## Strategic impact

MOLTO is addressing the task of high-precision translation of restricted language, which in the past has not belonged to the main stream of machine translation, but which is becoming increasingly relevant due to the advent of the Semantic Web. We expect the technology created in MOLTO to help greatly in the multilingual distribution of web content and also in its usage for information access and retrieval.

MOLTO translation will be highly interoperable with Semantic Web standards (such as OWL) and adaptive to standard tools (web browsers and translators’ tools). The interoperability with Semantic Web standards will open existing ontologies and entity knowledge bases for the needs of MT tools. In turn grammar-based translation will strongly impact the way humans access structured knowledge, by providing NL query rendering to ontologies. The semantic retrieval results will also be rendered to grammatically flawless textual representations and presented to the end users as a high usability alternative to traditional table and graph based visualizations. Additionally, the grammar/ontology interoperability will empower knowledge extraction directly from text - a powerful metadata acquisition technique strongly desired by the Semantic Web, as a metadata layer struggling to capture the semantics of existing Web content.

Translators are easy to build for new domains and to extend to new languages. They can even learn to translate better “on the fly”, by the use of example-based grammar writing, lexicon extension with minimal human intervention, and new statistical/grammar-based hybrid methods.

A typical MOLTO translation system will work on a well-defined domain equipped with an ontology. The MOLTO developer’s tools will permit a domain expert, even without training in linguistics, to efficiently build a system that translates between an ontology and natural language. What is needed is a domain-specific lexicon and a set of example sentences describing the key properties of objects in the domain. This is made possible by the GF Resource Grammar Library (RGL) and the technique of example-based grammar writing. Porting the system into a new language is even easier, since the main relations between ontology and natural language tend to be similar in different languages; yet this similarity need not be followed, but can be overridden by transfer rules, most of which can be applied at compile time.

Once a translation system is there and integrated in a web page, a wiki, or a translator’s tool, its usage is as easy as using a text editor. The predictive parser, generic for all multilingual GF grammars, helps the author in a way that is similar to a T9 system, but it gives a guarantee of grammaticality and semantic well-formedness and not only of spelling. The syntax editor makes it easier than with text editors to maintain the consistency of documents: every change is propagated to all those places that have to be changed in consequence (e.g. due to agreement).

In MOLTO, prototype systems will be built to cover 15 languages, which include at least 12 of the 23 official languages of the European Union. However, the technique is readily usable for the addition of more languages. The RGL is being developed in a collaborative project independently of MOLTO, and will in the near future cover the 23 European languages plus a number of other languages. Thus the technology will enable enriched information flows not only within the EU, but also throughout the rest of the world, opening Europe’s culture and its values for the good of all.

In contrast to many other technologies within natural language processing, MOLTO is open-source and free software. It will build on open standards and enhance the interoperability between standards and components. We expect our demos and practically oriented documents to make MOLTO an attractive choice for a large population of potential users of the technology.

Expected impacts listed in the work programme

•	Automated translation that is more interoperable, more adaptive, better capable of self-learning and more user-friendly. The project produces translation technology that is fully automated for its domains of application, interoperable with current standards and tools, adapted to new domains, languages, and workflows, capable of self-learning from minimal information given by users, and user-friendly in its low demands for both translation system developers and authors of new translatable content. It should be noted that these goals are achieved without compromising the quality of translation, as regards information content, grammaticality, and idiomaticity.

•	Gaps in language coverage removed, and speed and quality of translation increased. The language coverage exceeds 50% of the official EU languages and is designed for painless growth. The speed for creating multilingual content is unforeseen, due to the full automation of translations and their updates in existing domains and languages, and to the easy adaptation to new domains and languages. The quality of translation is the main criterion of all MOLTO translation, which aims at reaching publishing quality in most case studies, and at least “useful” on the TAUS scale in the most experimental cases involving non-restricted language.

Expected impact for the extension

The new partners with their case studies will strengthen the expected impact in two ways. As the Zurich team has a leading position in the Controlled Natural Language community, we expect WP11 to show the way to a new standard in the development of CNLs where the CNL system is simultaneously available in multiple different languages. Research in CNLs has up to now focused on English as the base language. The work planned in WP11 results in a radically increased number of controlled natural languages that can all interact with each other in a semantics-preserving way in the same environment. We thus expect an impact to the future research in controlled natural languages. The multilingual semantic wiki engine developed in WP11 will support 15 languages, most of which are official EU languages. The wiki engine will be a modular and open platform, which can be easily extended to support even more languages. Advances compared to existing technologies, e.g. Semantic MediaWiki (http://semantic-mediawiki.org), include:

- the proposed wiki engine will be multilingual in the sense that all wiki articles are available in all the supported languages without any extra human effort (the wiki content must be provided only in one of the languages),

- the wiki engine will support much richer semantic content (as ACE is roughly equivalent to first-order logic),

- the wiki engine will completely hide the formal methods used to encode this semantic content behind the familiar natural languages.

We expect these properties to have an impact on the way people with different language backgrounds collaboratively create and consume rich semantic content. The results of WP11 will introduce and promote a new type of collaborative environments which are (1) multilingual and thus usable by most EU citizens; (2) highly formal and thus seamlessly interacting with database systems and Semantic Web technologies; (3) user-friendly despite being machine-friendly.

As the Be Informed team will perform in-house development of multilingual grammars for rapidly changing needs of interactive systems, we expect WP12 to show the way for a viable practise in companies with related localization needs. Be Informed develops a suite of products that enable its customers to model their business, for instance in terms of what it is they produce or sell, who they want or will sell it to and what requirements their internal processes must meet. Based on these models, Be Informed delivers the actual services required to run the modelled business, such as case based systems, decision services and registrations, or integrates with existing systems based on these models. This provides its customers with large degrees of agility, but at the same time poses challenges to stakeholders who now have to interact with (formal) models, where they dealt with informal texts, such as specifications, in the past.

In WP12, Be Informed will use MOLTO Tools to develop a state of the art, multilingual explanation engine that verbalizes models, service behaviour and services traces into natural language. Intended audience of these explanations ranges from business users responsible for modelling their business, employees such as call centre agents that have to explain the products and processes to their clients and ultimately the clients themselves. For generated texts to be acceptable to these different stakeholders, the generated texts must be of high quality.

This extension will add to MOLTO a novel multilingual semantic wiki shared as open-source and free software built on open standards, thus making MOLTO an attractive choice for a large population of potential users of the technology.

Expected impacts listed in the work programme for the extension

- Reinforced cooperation and better exploitation of ICT R&D synergies across the enlarged European Union: the new partners represent related but previously independent research directions where MOLTO technology can grow. On one hand, the CNL community (UZH) and on the other the MONNET EU project members.

- Wider participation in EU-supported ICT research projects across all Member States. Two countries are added to the MOLTO Consortium.

- Paving the way for strategic partnerships in view of gaining access to knowledge developing standards and interoperable solutions and strengthening European competitiveness. The MONNET project results will become accessible to MOLTO and vice versa, thus promoting their interoperability. With MONNET in particular, there is synergy at two levels:

  - Specification level: Lemon, GF concrete grammars and TermFactory are state of the art developments in the area of lexical information in relation to multilingual ontology labels and ontology verbalization. Scientifically, mapping them could benefit both. Having Be Informed as a partner in both will facilitate the technical partners to study and discuss each other’s lexical models across both projects.

  - Synergy when using both technologies: MONNET's lexical information about multilingual concept labels is used when creating cross/multi concept verbalizations by using pattern sentences, serialized into multiple languages in GF. This means that if ontologies (by Be Informed) were to be enriched with lexical analysis of their labels (by MONNET), then better sentences could be generated by injecting these labels in a way that matches their lexical properties (in MOLTO).

- The commercial exploitation of MOLTO tools will strengthen the services by BI to a broad range of languages and be a model for other enterprises.

## Plan for the use and dissemination of foreground

Dissemination is a central part of MOLTO, not the least because we see the project itself as a starting phase of something that has the potential of growing to much larger dimensions: to cover hundreds of languages, thousands of applications, and millions of users.

Early in the project we will start by delivering a Web site uniting research, industry and user facing information about MOLTO’s technology and potential. There we will feature our pre-existing work with light-weight demos, regularly updated as our work progresses, and ultimately including the use case systems. Some of these demos will be easy to integrate in third party applications like Wikis or social networks, to face larger audiences. The web site will also include a vibrant blog section with frequent informal posts on internal progress and plans and encouraging community contributions.

Dissemination on conferences, symposiums and workshops will be in the areas of language technology and translation, semantic technologies, and information retrieval and will include papers, posters, exhibition booths and sponsorships (by Ontotext at web and semantic technology conferences like ISWC, WWW, SemTech), and academic/professional events such as the Information Retrieval Facility Symposium. We will also organize a set of MOLTO workshops for the expert audience, featuring invited speakers and potential users from academy and industry.

Ontotext will make the multi-lingual NL retrieval and presentation interfaces to structured knowledge as a standard feature in their semantic search products. A major target group for dissemination is Patent Searchers/Researchers. The ability to do inline translation of segments of patents will enhance their productivity. Moreover, Ontotext, in cooperation with EPO, will endeavour to disseminate the results of the MOLTO project at academic, industrial or semi-industrial events such as, for instance, the Information Retrieval Facility Symposium, an event which brings together scientists in the field of information retrieval and intellectual property searchers/researchers, as well as the PAIR workshop. Due to the evolving nature of the industry actual appropriate events will be decided during the course of the project

Dissemination through related networks. MOLTO dissemination efforts will benefit from close cooperation with expected activities of T4ME (Technologies for the Multilingual European Information Society) Network of Excellence. T4ME language resource infrastructure will be used as a primary channel for distribution of open source tools and resources developed by MOLTO.

MOLTO will use opportunities to organize joint events, presentations, online and printed publications and other activities that will be possible in the T4ME NoE framework and within the META-Net Initiatives such as META-Share.

Dissemination plan for the extension

The enlarged MOLTO Consortium not only adds two more countries to the existing project but it also provides a strong connection to the ongoing project MONNET via the commercial partner Be Informed.

The MOLTO Web site will be updated to reflect the new composition of the Consortium and eventually present the additional prototypes developed in WP11 and WP12 as demos.

Dissemination of the MOLTO technologies at industrial and semi-industrial events will be pursued by BI while UZH will target conferences and meetings in the areas of semantic web and controlled natural languages.

BI will drive dissemination through related networks within the META-Net and the MONNET projects.

In addition to conferences in the area of natural language processing and semantic technologies, UZH will also disseminate the project results on the Attempto project website and mailing list, as well as among the participants of the CNL series of workshops. These channels provide access to most of the controlled natural language community.

The exploitation plan of the MOLTO technologies by BI and UZH will be defined at the end of the project's lifetime, in order to take into account the user studies and the evaluation and assessment reports. However we envision the following possibilities. –

- MOLTO/GF results are used in a production tool used internationally by governments and enterprises

- GF grammar were implemented by non-linguist professionals

- For MONNET, Be Informed will organize a research workshop with project partners and Dutch public sector representatives to share experiences and challenges of clients and the research objectives of the project. Be Informed proposes to organize a similar workshop for the MOLTO project.

- Be Informed proposes to write a joint experience paper with the research partners and one or more of the prospective users. It will be submitted to the experience track of a relevant knowledge representation or business modelling oriented conference. In Be Informed's experience, such papers are very useful to disseminate efforts such as these to a broad audience, including both business modelling professionals and experts/researchers in the area of natural language generation.

- Exploitation:

  - GF will be used in production in Be Informed's Business Process Platform

  - Offering a user base for further research and experimentation based on actual usage/users

### Intellectual property

MOLTO software will be released as open-source software under GNU LGPL.

The data sets provided by the EPO will remain under the licenses imposed by the EPO.

Ontotext contributes a stack of semantic technology that has been developed in a period of over 8 years involving heavy investment. The intellectual property rights of previously developed software will remain as they are (TRREE being proprietary; OWLIM, proprietary, but with a fully functional free version; ORDI - open source, LGPL; SAR - open-source, LGPL). All software developed in MOLTO will be shared with the community as open-source under LGPL license.

IPR of the extension

AceWiki is already GNU LGPL hence it fits into the open-source policy of MOLTO.

Product Specific Components developed within WP12 by Be Informed are made available to the project members while copyright remains with Be Informed. Generic contributions to MOLTO tools derived from work in WP12 will be shared publicly under LGPL.

### References

Alshawi, H. (1992). The Core Language Engine. Cambridge, Ma: MIT Press.

Angelov, K. (2008). Type-Theoretical Bulgarian Grammar. In B. Nordström and A. Ranta (Eds.), Advances in Natural Language Processing (GoTAL 2008), Volume 5221 of LNCS/LNAI, pp. 52–64. URL http://www.springerlink.com/content/978-3-540-85286-5/.

Angelov, K. (2009). Incremental Parsing with Parallel Multiple Context-Free Grammars. In Proceedings of EACL’09, Athens.

Angelov, K. & Ranta, A., (2010). Implementing Controlled Languages in GF . In N. E. Fuchs, ed. Controlled Natural Language. Berlin, Heidelberg: Springer Berlin Heidelberg, pp. 82-101. Available at: http://www.springerlink.com/content/lw04u71505342715/ [Accessed January 16, 2011].

Bar-Hillel, Y. (1964). Language and Information. Reading, MA: Addison-Wesley.

Beckert, B., R. Hähnle, and P. H. Schmitt (Eds.) (2007). Verification of Object-Oriented Software: The KeY Approach. LNCS 4334. Springer-Verlag.

Bender, E. M. and D. Flickinger (2005). Rapid prototyping of scalable grammars: Towards modularity in extensions to a language-independent core. In Proceedings of the 2nd International Joint Conference on Natural Language Processing IJCNLP-05 (Posters/Demos), Jeju Island, Korea. URL http://faculty.washington.edu/ebender/papers/modules05.pdf.

Bresnan, J. (Ed.) (1982). The Mental Representation of Grammatical Relations. MIT Press.

Bringert, B., K. Angelov, and A. Ranta (2009). Grammatical Framework Web Service. In Proceedings of EACL’09, Athens.

Bringert, B., R. Cooper, P. Ljunglöf, and A. Ranta (2005, June). Multimodal dialogue system grammars. In Proceedings of DIALOR’05, Ninth Workshop on the Semantics and Pragmatics of Dialogue, pp. 53–60.

Brown, P. F., J. Cocke, S. A. D. Pietra, V. J. D. Pietra, F. Jelinek, J. D. Lafferty, R. L. Mercer, and P. S. Roossin (1990). A statistical approach to machine translation. Computational Linguistics 16(2), 76–85.

Burke, D. A. and K. Johannisson (2005). Translating Formal Software Specifications to Natural Language / A Grammar-Based Approach. In P. Blache and E. Stabler and J. Busquets and R. Moot (Ed.), Logical Aspects of Computational Linguistics (LACL 2005), Volume 3492 of LNCS/LNAI, pp. 51–66. Springer. URL http://www.springerlink.com/content/?k=LNCS+3492.

Butt, M., H. Dyvik, T. H. King, H. Masuichi, and C. Rohrer (2002). The Parallel Grammar Project. In COLING 2002, Workshop on Grammar Engineering and Evaluation, pp. 1–7. URL http://www2.parc.com/isl/groups/nltt/pargram/buttetal-coling02.pdf.

Callison-Burch, C., C. Fordyce, P. Koehn, C. Monz, and J. Schroeder (2007). (Meta-) Evaluation of Machine Translation. In Proceedings of the ACL-2007 Workshop on Statistical Machine Translation, pp. 136–158.

Callison-Burch, C., C. Fordyce, P. Koehn, C. Monz, and J. Schroeder (2008). Further (Meta-) Evaluation of Machine Translation. In Proceedings of the ACL-2008 Workshop on Statistical Machine Translation.

Callison-Burch, C., M. Osborne, and P. Koehn (2006). Re-evaluating the Role of BLEU in Machine Translation Research. In Proceedings of EACL.

Caprotti, O. (2006). WebALT!  Deliver Mathematics Everywhere. In Proceedings of SITE 2006. Orlando March 20-24. URL http://webalt.math.helsinki.fi/content/e16/e301/e512/PosterDemoWebALT_e%
ng.pdf.

Carlson, L., J. Saludes, and A. Strotmann (2005). Study of the state of the art in multilingual and multicultural creation of digital mathematical content. Project Deliverable D1.2, the WebALT Consortium.

Carreras, X. and M. Collins (2009, August). Non-projective parsing for statistical machine translation. In Proceedings of the 2009 Conference on Empirical Methods in Natural Language Processing, Singapore, pp. 200–209. Association for Computational Linguistics.

Chandioux, J. (1976). MÉTÉO: un système opérationnel pour la traduction automatique des bulletins météreologiques destinés au grand public. META 21, 127–133.

Chen, Y., A. Eisele, C. Federmann, E. Hasler, M. Jellinghaus, and S. Theison (2007, June). Multi-engine machine translation with an open-source SMT decoder. In Proceedings of the Second Workshop on Statistical Machine Translation, Prague, Czech Republic, pp. 193–196. Association for Computational Linguistics.

Curry, H. B. (1963). Some logical aspects of grammatical structure. In R. Jakobson (Ed.), Structure of Language and its Mathematical Aspects: Proceedings of the Twelfth Symposium in Applied Mathematics, pp. 56–68. American Mathematical Society.

Dada, A. E. and A. Ranta (2007). Implementing an Open Source Arabic Resource Grammar in GF. In M. Mughazy (Ed.), Perspectives on Arabic Linguistics XX, pp. 209–232. John Benjamin’s.

Damljanovic, D. and K. Bontcheva (2008). Enhanced semantic access to software artefacts. In Workshop on Semantic Web Enabled Software Engineering (SWESE) held in conjunction with ISWC’08, Karlsruhe, Germany.

Dean, M. and G. Schreiber (2004). OWL Web Ontology Language Reference. URL http://www.w3.org/TR/owl-ref/.

Dymetman, M., V. Lux, and A. Ranta (2000). XML and multilingual document authoring: Convergent trends. In COLING, Saarbrücken, Germany, pp. 243–249. URL http://www.cs.chalmers.se/~aarne/articles/coling2000.ps.gz.

Fuchs, N. E., K. Kaljurand, and T. Kuhn (2008). Attempto Controlled English for Knowledge Representation. In C. Baroglio, P. A. Bonatti, J. MaŃuszyński, M. Marchiori, A. Polleres, and S. Schaffert (Eds.), Reasoning Web, Fourth International Summer School 2008, Number 5224 in Lecture Notes in Computer Science, pp. 104–124. Springer.

García, M., J. Giménez, and L. Màrquez (2009). Enriching statistical translation models using a domain-independent multilingual lexical knowledge base. In Proceedings of the 10th International Conference on Computational Linguistics and Intelligent Text Processing, CICLing-2009, Ciudad de Mexico, Mexico, pp.  –.

Giménez, J. (2008). Empirical Machine Translation and its Evaluation. Ph. D. thesis, Universitat Politècnica de Catalunya.

Giménez, J. and E. Amigó (2006). IQmt: A framework for automatic machine translation evaluation. In Proceedings of the 5th International Conference on Language Resources and Evaluation (LREC’06).

Giménez, J. and L. Màrquez (2008). A Smorgasbord of Features for Automatic MT Evaluation. In Proceedings of the ACL Workshop on Statistical Machine Translation, pp. 195–198.

Giménez, J. and L. Màrquez (2006). Low-cost Enrichment of Spanish WordNet with Automatically Translated Glosses: Combining General and Specialized Models. In Proceedings of COLING-ACL.

Hallgren, T. and A. Ranta (2000). An extensible proof text editor. In M. Parigot and A. Voronkov (Eds.), LPAR-2000, Volume 1955 of LNCS/LNAI, pp. 70–84. Springer. URL http://www.cs.chalmers.se/~aarne/articles/lpar2000.ps.gz.

Harper, R., F. Honsell, and G. Plotkin (1993). A Framework for Defining Logics. JACM 40(1), 143–184.

Huang, F. and K. Papineni (2007, June). Hierarchical system combination for machine translation. In Proceedings of the 2007 Joint Conference on Empirical Methods in Natural Language Processing and Computational Natural Language Learning (EMNLP-CoNLL), Prague, Czech Republic, pp. 277–286. Association for Computational Linguistics.

Hähnle, R., K. Johannisson, and A. Ranta (2002). An Authoring Tool for Informal and Formal Requirements Specifications. In R.-D. Kutsche and H. Weber (Eds.), Fundamental Approaches to Software Engineering, Volume 2306 of LNCS, pp. 233–248. Springer.

Jonson, R. (2006). Generating statistical language models from interpretation grammars in dialogue system. In Proceedings of EACL’06, Trento, Italy.

Joshi, A. (1985). Tree-adjoining grammars: How much context-sensitivity is required to provide reasonable structural descriptions. In D. Dowty, L. Karttunen, and A. Zwicky (Eds.), Natural Language Parsing, pp. 206–250. Cambridge University Press.

Kaljurand, K., (2007). Attempto Controlled English as a Semantic Web Language. Faculty of Mathematics and Computer Science, University of Tartu. Available at: http://hdl.handle.net/10062/4876.

Karakos, D., J. Eisner, S. Khudanpur, and M. Dreyer (2008, June). Machine translation system combination using itg-based alignments. In Proceedings of ACL-08: HLT, Short Papers, Columbus, Ohio, pp. 81–84. Association for Computational Linguistics.

Khegai, J. (2006). GF Parallel Resource Grammars and Russian. In Coling/ACL 2006, pp. 475–482.

Khegai, J., B. Nordström, and A. Ranta (2003). Multilingual Syntax Editing in GF. In A. Gelbukh (Ed.), Intelligent Text Processing and Computational Linguistics (CICLing-2003), Mexico City, February 2003, Volume 2588 of LNCS, pp. 453–464. Springer-Verlag. URL http://www.cs.chalmers.se/~aarne/articles/mexico.ps.gz.

Koehn, P., H. Hoang, A. Birch, C. Callison-Burch, M. Federico, N. Bertoldi, B. Cowan, W. Shen, C. Moran, R. Zens, C. Dyer, O. Bojar, A. Constantin, and E. Herbst (2007). Moses: Open Source Toolkit for Statistical Machine Translation. Technical report, (ACL 2007) demonstration session.

Koehn, P., F. J. Och, and D. Marcu (2003). Statistical Phrase-Based Translation. In Proceedings of the Joint Conference on Human Language Technology and the North American Chapter of the Association for Computational Linguistics (HLT-NAACL).

Kuhn, T., (2008). AceWiki: Collaborative Ontology Management in Controlled Natural Language. In Proceedings of the 3rd Semantic Wiki Workshop. CEUR Workshop Proceedings.

Larsson, S. and P. Ljunglöf (2008). A grammar formalism for specifying ISU-based dialogue systems. In B. Nordström and A. Ranta (Eds.), Advances in Natural Language Processing (GoTAL 2008), Volume 5221 of LNCS/LNAI, pp. 303–314. URL http://www.springerlink.com/content/978-3-540-85286-5/.

Lemon, O. and X. Liu (2006). DUDE: a Dialogue and Understanding Development Environment, mapping Business Process Models to Information State Update dialogue systems. In EACL 2006, 11st Conference of the European Chapter of the Association for Computational Linguistics.

Ljunglöf, P., G. Amores, R. Cooper, D. Hjelm, O. Lemon, P. Manchón, G. Pérez, and A. Ranta (2006). Multimodal Grammar Library. TALK. Talk and Look: Tools for Ambient Linguistic Knowledge. IST-507802. Deliverable 1.2b. URL http://www.talk-project.org/fileadmin/talk/publications_public/delivera%
bles_public/TK_D1-2-2.pdf.

Macherey, W. and F. J. Och (2007, June). An empirical study on computing consensus translations from multiple machine translation systems. In Proceedings of the 2007 Joint Conference on Empirical Methods in Natural Language Processing and Computational Natural Language Learning (EMNLP-CoNLL), Prague, Czech Republic, pp. 986–995. Association for Computational Linguistics.

Martin-Löf, P. (1984). Intuitionistic Type Theory. Napoli: Bibliopolis.

Matusov, E., N. Ueffing, and H. Ney (2006). Computing consensus translation for multiple machine translation systems using enhanced hypothesis alignment. In Proceedings of EACL, Trento, Italy, pp. 33–40.

Mellebeek, B., A. Khasin, K. Owczarzak, J. V. Genabith, and A. Way (2006). Improving online machine translation systems. In Proceedings of the 10th Machine Translation Summit, Phuket, Thailand, pp. 290–297.

Meza Moreno, M. S. and B. Bringert (2008). Interactive Multilingual Web Applications with Grammarical Framework. In B. Nordström and A. Ranta (Eds.), Advances in Natural Language Processing (GoTAL 2008), Volume 5221 of LNCS/LNAI, pp. 336–347. URL http://www.springerlink.com/content/978-3-540-85286-5/.

Montague, R. (1974). Formal Philosophy. New Haven: Yale University Press. Collected papers edited by Richmond Thomason.

Och, F. J. and H. Ney (2002). Discriminative Training and Maximum Entropy Models for Statistical Machine Translation. In Proceedings of the 40th ACL, pp. 295–302.

Och, F. J. and H. Ney (2004). The alignment template approach to statistical machine translation. Computational Linguistics 30(4), 417–449.

Papineni, K., S. Roukos, T. Ward, and W.-J. Zhu (2002). BLEU: a method for automatic evaluation of machine translation. In ACL, pp. 311–318.

Perera, N. and A. Ranta (2007). Dialogue System Localization with the GF Resource Grammar Library. In SPEECHGRAM 2007: ACL Workshop on Grammar-Based Approaches to Spoken Language Processing, June 29, 2007, Prague. URL http://www.cs.chalmers.se/~aarne/articles/perera-ranta.pdf.

Pollard, C. and I. Sag (1994). Head-Driven Phrase Structure Grammar. University of Chicago Press.

Ranta, A. (1994). Type Theoretical Grammar. Oxford University Press.

Ranta, A. (2004). Grammatical Framework: A Type-Theoretical Grammar Formalism. The Journal of Functional Programming 14(2), 145–189. URL http://www.cs.chalmers.se/~aarne/articles/gf-jfp.ps.gz.

Ranta, A. (2007). Modular Grammar Engineering in GF. Research on Language and Computation 5, 133–158. URL http://www.cs.chalmers.se/~aarne/articles/multieng3.pdf.

Ranta, A. (2008). How predictable is Finnish morphology?  an experiment on lexicon construction. In J. Nivre and M. Dahllöf and B. Megyesi (Ed.), Resourceful Language Technology: Festschrift in Honor of Anna Sågvall Hein, pp. 130–148. University of Uppsala. URL http://publications.uu.se/abstract.xsql?dbid=8933.

Ranta, A. (2009). Grammars as Software Libraries. In Y. Bertot, G. Huet, J.-J. Lévy, and G. Plotkin (Eds.), From Semantics to Computer Science. Cambridge University Press. URL http://www.cs.chalmers.se/~aarne/articles/libraries-kahn.pdf.

Ranta, A. and K. Angelov (2009). Implementing Controlled Languages in GF. In Proceedings of CNL-2009, Athens, LNCS. to appear.

Ranta, A. and R. Cooper (2004). Dialogue Systems as Proof Editors. Journal of Logic, Language and Information.

Rayner, M., B. A. Hockey, and P. Bouillon (2006). Putting Linguistics into Speech Recognition: The Regulus Grammar Compiler. CSLI Publications.

Rosetta, M. T. (1994). Compositional Translation. Dordrecht: Kluwer.

Rosti, A.-V., S. Matsoukas, and R. Schwartz (2007, June). Improved word-level system combination for machine translation. In Proceedings of the 45th Annual Meeting of the Association of Computational Linguistics, Prague, Czech Republic, pp. 312–319. Association for Computational Linguistics.

Shieber, S. M. and Y. Schabes (1990). Synchronous tree-adjoining grammars. In COLING, pp. 253–258.

Simard, M., N. Ueffing, P. Isabelle, and R. Kuhn (2007, June). Rule-based translation with statistical phrase-based post-editing. In Proceedings of the Second Workshop on Statistical Machine Translation, Prague, Czech Republic, pp. 203–206. Association for Computational Linguistics.

Spreeuwenberg, S. et al., (2010). Design of a CNL to Involve Domain Experts in Modelling. In M. Rosner & N. E. Fuchs, eds. CNL 2010 Second Workshop on Controlled Natural Languages. Marettimo Island, Italy: CEUR Workshop Proceedings (CEUR-WS.org). Available at: http://ceur-ws.org/Vol-622/paper13.pdf.

Terumasa, E. (2007). Rule based machine translation combined with statistical post editor for Japanese to English patent translation. In MT Summit XI Workshop on patent translation, Copenhagen, Denmark, pp. 13–18.

van Grondelle, J. et al., (2010). Involving Business Users in Formal Modelling using Natural Language Pattern Sentences. In EKAW 2010: 17th International Conference on Knowledge Engineering and Knowledge Management. Lisbon. Available at: http://www.vangrondelle.com/2010/08/business-users-and-formal-modeling/.

Appendix X to Annex I – Description of Work

1.  Foreword

This Appendix is an integral part of Annex I to the grant agreement as agreed between the European Commission (EC) and the beneficiaries. It sets out a number of practical provisions and operational timescales regarding reports, deliverables and activities relating to project- and programme-level awareness and dissemination; technical reviews; and project exchange and concertation activities.

Some or all of these reports, deliverables, activities and events may be addressed elsewhere in Annex I. Any provision of this Appendix shall take precedence over the provisions of other parts of Annex I.

The EU financial contribution set out in the grant agreement is inclusive of funds destined to cover any costs incurred by the beneficiaries in the performance of the tasks detailed in this Appendix.

2.  Project Documentation

The beneficiaries undertake

- To provide a brief project Fact Sheet (executive summary) suitable for Web publishing, within one month from the start of the project, and to maintain and update it until the end of the project. The Fact Sheet will outline the project's rationale and objectives, specify its functional and technical baseline, and detail the intended target groups and application domains, together with intermediate and final outputs. The Fact Sheet will be used by the Commission for its own dissemination and awareness activities throughout the project lifecycle, and will be published on EC and EC sponsored websites.

- To set up a project Website within three months from the start of the project, and to maintain and update it until the end of the project. The site will provide project overviews and highlights; up-to-date information on intermediate and final project results, including public reports and publications as well as synthesis reports drawn from selected confidential material; project events, including e.g. user group meetings, conferences and workshops; contact details, etc. The Website will be cross-linked from/to other relevant EC and EC sponsored sites.

- To provide a MS-PowerPoint or HTML Presentation detailing all the key features of the project within three months from the start of the project, and to maintain and update it until the end of the project. A final, augmented version of this Presentation will be transmitted to the Commission together with the project's final report, and will where appropriate contain additional multimedia assets (e.g. video clips). The Presentation will be used by the Commission for its own dissemination and awareness activities, during and after the completion of the project, and will, where appropriate, be published on EC and EC sponsored websites, and other electronic publications.

- To supply at the latest by the date of submission of the final report a Web enabled (or DVD based) public Showcase, and to grant the Commission the right to use the Showcase for its own dissemination and awareness activities (including Web based and electronic publications) after the completion of the project. The Showcase will feature a meaningful subset (software, data, etc.) of the functionality characterising the project demonstrator(s) arrived at, along with relevant copyright notices and contact information, and suitable installation aids and run-time interfaces.

Item (d) above applies to projects which are intended to produce runnable software and/or electronic datasets and do not use technical platforms (e.g. non-standard hardware, pre-requisite commercial software) which would make the Showcase unsuitable for use in a normal Web or office/exhibition environment.

3.  Technical Reviews

All actions will in principle undergo one peer Review in each calendar year, according to the provisions established in Article II.29. As a general rule, no Review will be held in the first 10 months of implementation of the action.

The first in-depth Review will take place around month 14, with no prejudice to the possibility of triggering earlier reviews when deemed appropriate by the EC. In particular the EC may decide to perform a pre-Review towards month 11 of the action, with the aim of preparing the first in-depth Review.

4.  Reporting to the Project Officer

The Coordinator undertakes to produce the following Reports in the English language on behalf of the beneficiaries, and to forward them to the EC Project Officer according to the following conditions and timescales.

Note: All timings are relative to T1 (project start date); "Tn" denotes the project end date. Project start date and duration are defined in Article 3 of the grant agreement.

| Due Date | Title | Coverage | Distribution |
| --- | --- | --- | --- |
| T6, T18, … | 6-monthly report | Overview of the work completed resp. launched in the reporting period, major results and events, problems and delays encountered, corrective actions taken. Update of measurable intermediate and final objectives. Overall resource consumption. Such report will be drawn up according to a template supplied by the EC. | Project Officer and Peer Reviewers |
| T12, T24, … | 12-monthly report | Established in accordance with Article II.4 and combined with any deliverables due at the end of the reporting period and the beneficiaries' financial statements. Such report will be drawn up according to a template supplied by the EC. | Project Officer and Peer Reviewers |
| 15 November in each calendar year | Annual public reports | Designed for Web publishing, for a broad public outside the consortium. To document the main results obtained and promote the objectives of the project. Such report will be drawn up according to a template supplied by the EC. | Public |
| Tn | Final report | In addition to the provisions laid in the Article II.4, the final report is to summarize the work carried out and the results obtained under the grant agreement. It will be a means to assess the output of the project. A non-public part will include inter alia functional and technical documentation, results arising from tests and assessments, prospects for further development and deployment, and exploitation plans and channels. A chapter of the final report will review the extent to which stated goals have been achieved, and assess the portability of the results arrived at and their scalability and suitability for other domains. | Public synthesis report. Main report reserved to Project Officer and Peer Reviewers |

The Final Report will be accompanied by a DVD, or an equivalent digital storage medium, containing all the contractual reports and other 'paper-based' deliverables (e.g. market analyses, user requirements, system specifications, test results, etc.), for long-term secure storage in the EC archives.

5.  Meetings

The beneficiaries will ensure adequate representation at the following Meetings:

| Frequency | Type of meeting | Purpose | Participants | Venue |
| --- | --- | --- | --- | --- |
| 1 | Project kick-off meeting | To launch the project and refine plans and arrangements for the initial implementation phase. | Consortium members, Project Officer | Luxembourg or suitable project site, to be decided in agreement with the Project Officer |
| Up to 2 per calendar year | Progress meeting | To review progress and discuss any significant problems and deviations. | Coordinator and Project Officer | Luxembourg or suitable project site, to be decided in agreement with the Project Officer |
| 1 per calendar year | Review meeting | To evaluate intermediate and final results. To assess quality, impact and effectiveness of project work. | Coordinator and relevant workpackage leaders, Project Officer, Peer Reviewers | Luxembourg or suitable project site, to be decided in agreement with the Project Officer |
| 1 per calendar year | Concertation meeting respectively Programme conference and exhibition | To actively participate in discussions and demonstrations organised by the Programme. To present work in progress and demonstrate intermediate results. To identify and discuss areas of common interest. To plan joint investigations and dissemination activities. | Coordinators of consortia and/or workpackage leaders, plus external experts, suppliers and users where appropriate | Tbd |

6.  Clustering and Concertation

In order to enhance the overall value and coherence of the funded work, and its relevance to European and worldwide developments, the EC will promote exchanges between EU projects and with other relevant activities and laboratories. Likewise, the EC will set in motion Support Actions addressing e.g. online repositories of research and innovation results, best practices and standards work, technology transfer and cross-disciplinary training, research roadmaps and technology foresight, etc., in areas especially relevant for the Theme.

The beneficiaries may be invited to contribute to and participate in focused concertation actions, themed seminars or special interest groups.

wikipedia.org

www.google.com/translate

www.systransoft.com

semanticcompositions.typepad.com/index/2006/02/a_translationse.html

http://en.wikipedia.org/wiki/Semantic_Web/

http://www.w3.org/

http://en.wikipedia.org/wiki/Resource_Description_Framework

http://en.wikipedia.org/wiki/Web_Ontology_Language/

http://linkeddata.org/

www.linkedlifedata.com

http://www.wipo.int/classifications/ipc/en/

http://www.translationautomation.com/best-practices/quality-evaluation-and-ta.html

digitalgrammars.com/gf

www.undl.org

EDC-22253, 2005–2007, webalt.math.helsinki.fi

IST-507802, 2004–2006, www.talk-project.org

protege.stanford.edu

www.openmath.org

http://cidoc.mediahost.org/standard_crm(en)(E73)print.xml

http://www8.informatik.uni-erlangen.de/IMMD8/Services/cidoc-crm/versions.html

http://www.ontotext.com/trree/

http://www.ontotext.com/owlim/

http://www.ontotext.com/ordi/

IST-2004-026460 http://www.tao-project.eu/

IST-4-027324-STP http://www.tripcom.org/

digitalgrammars.com/gf/doc/gf-summerschool.html

www.t9.com

www.sdl.com

www.wordfast.net

http://epp.eurostat.ec.europa.eu/

www.euromatrix.net

www.euromatrixplus.net

http://www.lsi.upc.edu/ nlp/IQMT/

www.stadsmuseum.goteborg.se/

http://www.translationautomation.com/best-practices/quality-evaluation-and-ta.html

http://gslt.hum.gu.se

http://spraakbanken.gu.se

http://www.helsinki.fi/university

http://www.aka.fi

Matrixware left the Consortium in April 2010.

Mxw left the Consortium in April 2010. The tasks of Mxw have been reallocated among the remaining partners.

http://www.gnu.org/licenses/lgpl.html

http://www.ontotext.com/ordi/